V2 AI Video Composer 0.2.2

STEP 02 — Advanced Editor Lifecycle Regression Plan

Planning-only source of truth — no application implementation

Status: PASS / PLANNING ONLY

Audited main: 94b265959b08b666a0f512c85f3bd9e46e8afce2 Frozen stable release: v0.2.1 @ eb94efebf142ba8203dfc3ae3c5fa861222a0926

# Purpose

STEP 02 defines regression coverage for the existing Animasi Aset / Keyframe editor and its integration with ProjectSession. No application implementation is authorized in this STEP.

The plan must prove the user-visible lifecycle around:

local working-copy edits;

Apply / Discard / Cancel while switching assets;

schema-v3 vs schema-v4 badge/state;

advanced-v1 activation confirmation;

project-wide dormant-track acknowledgement;

repeated activation behavior;

Remove confirmation;

one-transaction Undo/Redo semantics.

# Source-derived lifecycle model

The current dialog already contains:

originals and working assignment maps per asset;

dirty_assets tracking;

local edit suppression while controls are refreshed;

Apply / Buang Perubahan / Batal choice when changing asset with local changes;

Preset and Keyframe tabs;

Legacy v3 / Advanced v4 badge input through project_schema_version;

local keyframe Add / Delete / Previous / Next / Reset Track;

dormant/ADV markers based on schema and advanced track requirements;

destructive confirmation for removing an asset assignment.

The command layer already contains:

ApplyAnimationKeyframeEdit;

typed AdvancedAnimationActivationRequired;

atomic v3 -> v4 + animation_keyframe_contract=advanced-v1 promotion;

dormant-track acknowledgement;

no-repeat activation for already-v4 projects;

exact Undo restoration to pre-edit state.

Existing tests/unit/test_v2_k7_ui_transactions.py proves the command-level transaction contract, but it does not drive the actual Qt dialog/controller lifecycle.

# Static integration gap discovered by STEP 02

A source audit found a concrete wiring mismatch between the intended K7 contract and the current UI caller:

AnimationMenuMainWindow.edit_selected_scene_asset_motion() calls:

show_asset_motion_dialog(self.window, scene, project.animations) without passing project_schema_version=project.schema_version.

Consequence to reproduce with tests: - the modal receives its default schema version 3; - a real schema-v4 project can be presented as Legacy v3; - property marker/inline activation messaging can therefore use the wrong contract state.

After dialog Apply, the same controller currently executes:

SetAnimationAssignment(result.assignment).

It does not route the edit through ApplyAnimationKeyframeEdit, and it does not handle AdvancedAnimationActivationRequired.

Consequence to reproduce with tests: - v3 advanced edits can bypass the intended activation confirmation path; - schema-v4 + advanced-v1 atomic promotion is not proven by the user-facing controller path; - project-wide dormant acknowledgement is not proven by the UI path; - command-level tests can pass while the actual click path remains incorrectly wired.

This STEP records the mismatch as a confirmed static wiring gap. It is not yet labeled a fixed runtime bug. STEP 06 implementation may only correct it after a failing regression test reproduces the user-visible behavior.

# Test architecture

No new test dependency is planned.

Use the existing stack:

Python 3.12;

PySide6 6.11.2;

pytest 9.1.1;

QT_QPA_PLATFORM=offscreen for tests that construct real widgets/dialogs;

monkeypatching of QMessageBox / dialog execution only where deterministic button selection is required.

Do not add pytest-qt merely for convenience. A new dependency would violate the patch-scope rule unless STEP 04 separately proves it necessary.

Tests should be split into three layers:

## L1 — Pure dialog working-copy regression

Drive real show_asset_motion_dialog widgets offscreen and prove local state behavior without committing a ProjectState mutation.

## L2 — Window/controller wiring regression

Drive AnimationMenuMainWindow.edit_selected_scene_asset_motion() with deterministic dialog results and confirmation responses. Verify exactly which command reaches ProjectSession and how schema activation is handled.

## L3 — Session integration lifecycle

Use a real ProjectSession with v3/v4 project fixtures to prove history, dirty state, activation and Undo/Redo boundaries after the UI/controller action.

# Planned regression matrix

## AED-01 — Open and cancel is zero mutation

Given a v3 project and existing assignment, opening the modal and pressing Batal must:

return None;

leave ProjectSession.current unchanged;

leave is_dirty unchanged;

create no Undo history entry;

keep schema v3.

## AED-02 — Tab/property navigation is zero mutation

Switching Preset <-> Keyframe, selecting an advanced property, and browsing keyframes without editing must not mutate project/session state.

## AED-03 — Local preset edit marks only dialog working copy

Changing enter/exit/intensity/lock must mark the active asset dirty locally, preserve any existing keyframe tracks, and not touch ProjectState until Apply.

## AED-04 — Asset switch / Apply

When asset A is locally dirty and user selects asset B, choosing Terapkan must:

return exactly one Apply result for asset A;

use asset A's complete working copy;

not silently apply asset B;

close the modal deterministically.

## AED-05 — Asset switch / Discard

When asset A is dirty and user selects B, choosing Buang Perubahan must:

restore asset A from originals;

clear A from dirty_assets;

continue to asset B;

return no project mutation until a later Apply.

## AED-06 — Asset switch / Cancel

When asset A is dirty and user selects B, choosing Batal must:

restore the combo selection to asset A;

preserve A's local working copy;

preserve dirty state;

not close the modal;

not mutate ProjectState.

## AED-07 — Correct schema badge / v3

A real schema-v3 project must open the modal with Legacy v3 and dormant advanced track markers where applicable.

## AED-08 — Correct schema badge / v4

A real schema-v4 advanced-v1 project must pass its schema version into the dialog and display Advanced v4; advanced tracks must show as active ADV rather than Dormant.

This test is expected to expose the current caller mismatch before implementation.

## AED-09 — Foundational Apply remains v3

A Position/Scale/Rotation linear edit that remains legacy-compatible must:

commit through the canonical transaction path;

remain schema v3;

create exactly one history entry;

be Undo/Redo stable.

## AED-10 — Preset-only Apply with dormant advanced tracks remains v3

Preset changes on a v3 project containing dormant advanced tracks must preserve those tracks and must not activate advanced-v1.

## AED-11 — Advanced v3 Apply requires activation confirmation

An Opacity/Crop/Mask/Blur/Shadow/Glow advanced change, or Bezier/velocity/overshoot semantics, must not commit directly. The controller must surface an activation decision before any mutation.

This test is expected to expose the current SetAnimationAssignment bypass before implementation.

## AED-12 — Reject advanced activation = zero mutation

If the user rejects Aktifkan Advanced Animation?:

schema stays v3;

metadata stays unchanged;

assignment remains unchanged;

session dirty/history state remains unchanged.

## AED-13 — Accept activation = one atomic history entry

If activation is accepted:

schema becomes v4;

animation_keyframe_contract=advanced-v1 is written;

the asset edit is committed in the same transaction;

only one Undo entry is created;

Undo restores the exact pre-edit v3 project;

Redo restores the exact v4 project.

## AED-14 — Dormant project-wide acknowledgement is required

If unrelated dormant advanced tracks exist elsewhere in the project, activation must not proceed until the user explicitly acknowledges that those tracks become active project-wide.

Reject/close of the acknowledgement path must be zero mutation.

## AED-15 — Already-v4 advanced edit does not prompt again

Once schema v4 + advanced-v1 is active, a later advanced edit must not show the activation prompt again and must remain one normal history transaction.

## AED-16 — Repeated dialog open/close has no state leakage

Open, edit locally, cancel, reopen the same asset. The second dialog must start from actual project state, not a prior dialog's discarded local working copy.

## AED-17 — Remove / No is zero mutation

Hapus Animasi Aset followed by No must preserve assignment/history/session dirty state.

## AED-18 — Remove / Yes is one undoable mutation

Confirming removal must remove the whole assignment through the canonical remove command and one Undo must restore it exactly.

## AED-19 — Manual editing remains allowed on Auto/AI locked assignment

locked=True must continue to block automation replacement only. Direct manual preset/keyframe edits remain allowed and the lock flag is preserved/changed only according to explicit user controls.

## AED-20 — Invalid edit/error path cannot half-commit

If validation rejects a proposed track/assignment, the controller must show an error and leave schema, metadata, assignment and history unchanged.

## AED-21 — Dirty state / title consistency

After successful Apply, session is_dirty and the main-window dirty marker must reflect the new transaction. After Undo to the saved checkpoint, state/title behavior must follow the existing ProjectSession checkpoint contract.

## AED-22 — Frozen main UI remains unchanged

The existing eight STEP09 main-window screenshots remain a regression gate. Lifecycle hardening must not redesign the main window or alter the 42 frozen UI references.

# Planned test files

Likely implementation targets after STEP 05 authorization:

New:

tests/unit/test_v2_0_2_2_asset_motion_dialog_lifecycle.py

tests/unit/test_v2_0_2_2_animation_menu_advanced_wiring.py

tests/integration/test_v2_0_2_2_advanced_editor_lifecycle.py

Extend only where it preserves ownership:

tests/unit/test_v2_k7_ui_transactions.py for command invariants;

tests/unit/test_animation_menu_window.py for routing/state helper invariants;

tests/unit/test_native_asset_motion_editor.py for preset-track preservation/removal behavior.

Probable application files that later failing tests may authorize for correction:

src/aavc/presentation/windows/animation_menu_window.py;

src/aavc/presentation/dialogs/asset_motion.py only if the dialog itself fails a lifecycle test.

Do not pre-authorize edits to persistence/schema/render code from this STEP.

# Deterministic Qt test rules

Set QT_QPA_PLATFORM=offscreen before constructing QApplication.

Reuse a single QApplication per test process where possible.

Never rely on human clicking or wall-clock sleeps.

Use deterministic QMessageBox button selection through monkeypatch/test hooks.

Do not save screenshots as the assertion for lifecycle semantics; assert state/command/history directly.

Screenshot gates remain a separate visual-regression check.

Ensure every constructed dialog/window is closed/deleted so repeated tests do not leak widgets or event state.

# Activation confirmation contract for implementation tests

The UI-facing activation flow must eventually prove the exact sequence:

Dialog returns an Apply candidate.

Controller calls ApplyAnimationKeyframeEdit(candidate) without activation flags.

If no activation is required, command commits normally.

If AdvancedAnimationActivationRequired is raised, controller displays activation information before mutation.

If unrelated dormant tracks exist, confirmation explicitly includes/collects acknowledgement.

Cancel/reject returns with zero mutation.

Accept retries the same command with activate_advanced=True and, when required, acknowledge_dormant=True.

The successful retry is one atomic ProjectSession history entry.

Existing v4 projects skip steps 4-7.

The test should assert this command sequence, not only the final schema number.

# Release-blocking acceptance criteria

STEP 06 implementation may not be considered complete until all mandatory cases below pass on Windows CI:

AED-01 through AED-21;

existing K7 command tests;

existing 21-effect/preset regression tests;

existing full cheap unit suite;

CodeQL;

eight STEP09 screenshot capture/verification;

no new runtime/test dependency unless separately approved.

At RC/final, the broader v0.2.2 gate will also include real FFmpeg and packaged-EXE acceptance from later planning STEPs.

# Stop conditions

Implementation must STOP rather than hide failure if:

an advanced Apply can mutate a v3 project without an explicit activation decision;

Cancel/Discard mutates ProjectState or history;

one accepted advanced edit creates multiple history entries;

Undo does not restore the exact pre-edit project;

a v4 project is presented as Legacy v3;

repeated dialogs leak discarded working-copy state;

the fix requires schema v5, UI redesign, or a new runtime dependency.

Any such architectural expansion would require a new planning decision rather than being smuggled into v0.2.2.

# STEP 02 gate

PASS

The advanced-editor lifecycle is now expressed as a deterministic regression contract, including the currently untested Qt/controller boundary and the static caller/command mismatch discovered during audit.

No application code has been changed. The mismatch remains intentionally unfixed until later implementation authorization and failing-before evidence.

# Next exact STEP

STEP 03 — Schema-v4 Persistence / Recovery Stress Plan

STEP 03 must define stress/regression coverage for:

v3 -> v4 first overwrite backup;

non-clobbering .pre-schema-v4.bak behavior;

repeated Save / Save As;

autosave/recovery across v3/v4;

downgrade prevention;

future-schema / marker mismatch rejection;

crash/recovery simulation and exact state preservation.

Do not begin STEP 04 or implementation in the same turn.