V2 AI VIDEO COMPOSER
STEP 00

Baseline Copy, Preservation, and Migration Verification

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Establish an immutable V2 starting point copied exactly from the original repository, while defining the rule that the original repository is read-only for the rest of the project.

# 2. Fakta dan baseline yang digunakan

Original repository: inoriko920-dev/AI-Automatic-Video-Composer; source branch main.

V2 repository: inoriko920-dev/V2-AI-Video-Composer.

Source main commit inspected during migration: 7d77fc9f724d359c7da6c4796dffce5104740952.

Source root tree SHA: 7abd82b4a69428a0b1bd25a8d992f402cb0a2ff8.

V2 import commit created from an identical root tree SHA: 7abd82b4a69428a0b1bd25a8d992f402cb0a2ff8.

Source snapshot contains 351 blobs, 68 trees, 419 total tree entries, approximately 1.16 MB of tracked blob content.

# 3. Keputusan planning

The original repository is now archival/reference-only. No feature, experiment, branch, refactor, dependency upgrade, or test-only change is allowed there.

All V2 work must occur only in V2-AI-Video-Composer.

The imported snapshot is the canonical V2 baseline. Any later V2 change must be traceable to a V2 STEP and commit.

Planning documentation must exist before major code changes begin.

# 4. Pekerjaan rinci yang direncanakan

Record baseline commit, tree SHA, dependency pins, release state, CI state, and Windows packaging state.

Create a V2-only planning/documentation directory and a handoff index for future AI sessions.

Define a preservation check that can prove the old repository has not been used as a development target.

Define a reproducible diff command/process comparing V2 baseline against the original snapshot.

Freeze the initial V2 compatibility target: existing project files, current UI behavior, current render output semantics, and current user workflows must remain available unless a later approved plan explicitly changes them.

# 5. Gate PASS / FAIL

PASS only when V2 baseline root tree matches the original source root tree.

PASS only when the original repository receives no further V2 development writes.

PASS only when later AI sessions can identify the exact original baseline without guessing.

# 6. Deliverable STEP

Exact V2 source snapshot

Baseline verification record

Read-only legacy rule

Planning index entry

# 7. Risiko utama dan mitigasi

Accidental edits to the original repo. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Losing provenance between V1 and V2. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Starting implementation before planning is complete. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 00 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.