V2 AI VIDEO COMPOSER
STEP 01

Legacy Repository Forensic Audit and V2 Scope

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Understand what is already mature, what is fragile, and what should be preserved so V2 improves stability instead of re-implementing working features.

# 2. Fakta dan baseline yang digunakan

Current stack: Python 3.12 x64, PySide6/Qt Widgets, FFmpeg/ffprobe CLI, ASS/libass subtitle pipeline, PyInstaller onedir, GitHub Actions.

Architecture already enforces presentation -> application -> domain with infrastructure adapters.

Project state is versioned JSON with atomic save and validation; schema version is currently 2.

Runtime already includes background JobManager, cancellation support, atomic render output, recovery snapshots, secure Gemini key storage, SRT hardening, and malformed input boundaries.

Current animation registry exposes 21 named effects, while the final FFmpeg-native compiler currently provides render-backed motion/alpha/scale/rotation support for a smaller subset.

Previous Windows verification reports hundreds of automated tests plus real FFmpeg and portable build validation.

# 3. Keputusan planning

Treat existing V2 baseline as a mature product, not a prototype.

Prefer incremental replacement behind interfaces over whole-system rewrites.

Preserve ProjectState compatibility and current user workflows during early V2 waves.

Separate 'registry-visible effect' from 'fully render-backed effect' in planning so unsupported/partial behaviors are not marketed as mature.

# 4. Pekerjaan rinci yang direncanakan

Inventory modules by responsibility: presentation, application/use-cases, domain, render planning, animation compilation, persistence, jobs, providers, paths/tools, packaging, tests.

Classify each area as KEEP, HARDEN, REPLACE-BEHIND-ADAPTER, OPTIONAL-SPIKE, or RETIRE.

Create a feature compatibility matrix for current release behavior versus proposed V2 behavior.

Identify hotspots: large presentation modules, preview/final-render parity boundaries, effect registry/compiler mismatch, media process orchestration, project migration, packaging dependencies.

Identify existing tests that become non-regression gates for V2.

List user-visible contracts that cannot regress: project open/save, scene import, asset binding/relink, subtitles, narration, animation assignments, Gemini Auto, render, portable operation.

# 5. Gate PASS / FAIL

PASS when every major subsystem has an explicit KEEP/HARDEN/REPLACE/SPIKE/RETIRE decision.

PASS when current user-visible contracts are listed and mapped to regression tests.

PASS when no major V2 redesign is proposed without naming the existing behavior it replaces.

# 6. Deliverable STEP

Subsystem audit matrix

Compatibility matrix

Technical-debt register

V2 scope boundaries

# 7. Risiko utama dan mitigasi

Rewriting stable code for novelty. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Hidden coupling in presentation layer. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Preview/render behavior divergence. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Breaking existing .aavcproj files. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 01 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.