V2 AI VIDEO COMPOSER
STEP 02

Mature Foundation and Component Research

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Select mature external components only where they measurably improve stability, capability, or maintainability without forcing a license or packaging regression.

# 2. Fakta dan baseline yang digunakan

OpenShot/libopenshot latest inspected release: v1.0.1 (2026-09-27), LGPLv3; mature timeline/effects/media library with recent stability and FFmpeg-related work.

MLT latest inspected release: v7.42.0 (2026-10-03), LGPLv2.1; mature multitrack multimedia framework used by video editors.

PyAV latest inspected release: v19.0.1 (2026-10-03), BSD-style license; Pythonic FFmpeg binding with Windows wheels and Python 3.12 support.

OpenTimelineIO is Apache-2.0 and describes itself as a mature editorial interchange framework; useful for timeline data/interchange, not a render engine.

OpenShot/openshot-qt is GPLv3; its application/UI source must not be copied into an MIT-style proprietary-compatible codebase without deliberately accepting GPL obligations.

# 3. Keputusan planning

Keep FFmpeg CLI as the proven baseline/fallback render path during V2 migration.

Do not copy openshot-qt application code or UI code.

Evaluate libopenshot as an optional render/effects adapter via a contained spike, with legal/packaging review before distribution.

Evaluate MLT as a secondary alternative if libopenshot does not satisfy Windows packaging, deterministic output, or licensing requirements.

Evaluate PyAV for in-process probe/frame/metadata/preview tasks where CLI orchestration is cumbersome; do not assume it should replace FFmpeg CLI final rendering.

Use OpenTimelineIO only if V2's richer timeline/interchange requirements justify it; do not add it merely because it is mature.

# 4. Pekerjaan rinci yang direncanakan

Create a decision matrix: stability, Windows support, Python integration, deterministic rendering, preview capability, effects, keyframes, multitrack, packaging weight, licensing, maintenance activity, testability.

Build isolated proof-of-concept spikes on V2 branches only; each spike must be removable without touching domain contracts.

Measure cold start, preview latency, 1080p render time, memory use, failure behavior, cancellation, and packaging size.

Review redistribution obligations for LGPL libraries and FFmpeg configurations before deciding final bundle policy.

Document reasons for rejection as well as acceptance, so later AI sessions do not repeatedly re-evaluate the same candidates.

# 5. Gate PASS / FAIL

PASS when one primary media strategy and one fallback strategy are selected with evidence.

PASS when no GPL application code has been copied into V2.

PASS when packaging/license obligations are documented before dependency adoption.

# 6. Deliverable STEP

Mature component scorecard

Spike specification

License/packaging decision record

Selected backend strategy

# 7. Risiko utama dan mitigasi

License contamination. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Native DLL packaging failures. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Larger portable distribution. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Replacing deterministic CLI behavior with opaque library behavior. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 02 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.