V2 AI VIDEO COMPOSER
STEP 03

Target Architecture and Compatibility Boundary

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Evolve the existing modular monolith into a V2 architecture that can host multiple media backends while keeping domain and UI stable.

# 2. Fakta dan baseline yang digunakan

Existing architecture already separates presentation, application, domain, and infrastructure.

Current RenderPlan concept is backend-neutral in design, while final compilation is FFmpeg-specific.

JobManager already provides a basic cooperative background execution boundary.

# 3. Keputusan planning

Retain modular-monolith deployment for V2; do not introduce microservices or Electron solely for novelty.

Introduce explicit MediaBackend/RenderBackend capabilities instead of backend-specific conditionals spread across UI/application code.

Keep domain models free of Qt, subprocess, HTTP, external library objects, and provider SDK types.

Use capability negotiation so UI only exposes effects/features the selected backend can actually preview and render.

# 4. Pekerjaan rinci yang direncanakan

Define ports for ProbeService, PreviewFrameSource, RenderBackend, EffectCompiler, AudioPipeline, SubtitlePipeline, TimelineAdapter, and ToolCapabilityService.

Define immutable backend-neutral render and preview contracts with versioned capability descriptors.

Define adapter boundaries for FFmpeg CLI, optional libopenshot/MLT/PyAV, Qt-native preview, and provider integrations.

Define composition-root wiring and dependency injection conventions.

Define error taxonomy: user input error, media capability error, dependency/tool error, transient provider error, render failure, cancellation, internal invariant violation.

Define observability: structured diagnostics, job lifecycle events, render command summaries without secret leakage.

# 5. Gate PASS / FAIL

PASS when the UI can conceptually switch backend capabilities without importing backend libraries.

PASS when final-render determinism and project persistence are independent of a specific optional backend.

PASS when every new dependency has a single adapter ownership point.

# 6. Deliverable STEP

V2 architecture diagram

Port/interface specification

Error model

Capability model

Dependency rules

# 7. Risiko utama dan mitigasi

Over-abstraction. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Duplicate preview/render implementations. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Capability drift. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Adapter leaking external types into domain. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 03 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.