V2 AI VIDEO COMPOSER
STEP 04

Media and Render Core Stability Plan

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Make V2 rendering more resilient, observable, cancellable, and backend-flexible while retaining the proven FFmpeg path.

# 2. Fakta dan baseline yang digunakan

Current code already uses ProcessRunner ownership, staged filter graphs, atomic destination replacement, tolerant output decoding, and real Windows FFmpeg validation.

A prior audit found real FFmpeg compatibility changes, demonstrating why tool capability detection and regression tests are necessary.

# 3. Keputusan planning

FFmpeg CLI remains the reference backend until an alternative proves equivalent or superior in controlled tests.

Every render must write to staging and atomically finalize only after validation.

Long renders must be cancellable, progress-reporting, and safe on app close.

Backend-specific optimizations must not change canonical timeline timing semantics without explicit migration approval.

# 4. Pekerjaan rinci yang direncanakan

Add backend capability probe with cached version/features and explicit unsupported-state messages.

Define render manifest containing source inputs, timeline duration, expected output properties, backend, options, and checksum-relevant settings.

Add post-render verification using ffprobe or equivalent: stream presence, duration tolerance, dimensions, fps, audio/subtitle expectations, non-zero file size.

Design retry policy only for safe transient failures; never silently downgrade quality or effects.

Benchmark 10, 100, and 500-scene projects; include Unicode/apostrophe/long-path Windows cases.

Plan render cache only for immutable intermediate assets with content-derived keys and explicit invalidation.

Preserve a fallback-to-reference-backend switch for V2 troubleshooting.

# 5. Gate PASS / FAIL

PASS when failed renders cannot destroy a previous valid output.

PASS when cancellation and app-close behavior are deterministic.

PASS when output validation catches truncated/invalid results.

PASS when alternative backend must match reference timing and visual acceptance thresholds before default use.

# 6. Deliverable STEP

Render backend contract

Capability probe plan

Render validation matrix

Benchmark plan

Fallback strategy

# 7. Risiko utama dan mitigasi

Native backend crashes. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Non-deterministic caching. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

FFmpeg version drift. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Command/path edge cases. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Long project memory growth. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 04 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.