V2 AI VIDEO COMPOSER
STEP 05

Animation and Motion Engine V2

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Upgrade animation quality from a small render-backed subset toward a coherent keyframe/easing/effect system with preview/final parity.

# 2. Fakta dan baseline yang digunakan

Registry contains 21 named effects.

Current FFmpeg native compiler explicitly supports a narrower set of capabilities across alpha, scale, rotation, and motion.

Current effect expressions use fixed short windows and intensity scaling; this is stable but limited for cinematic motion.

# 3. Keputusan planning

Separate effect identity from implementation: EffectDefinition + parameter schema + capability requirements + preview compiler + final compiler.

Add canonical keyframe curves/easing primitives instead of hardcoding every animation as bespoke FFmpeg text.

Do not advertise an effect as production-ready until both preview and final render implementations pass parity tests.

Preserve deterministic random animation with seed and lock semantics.

# 4. Pekerjaan rinci yang direncanakan

Define keyframe model: normalized time, value, interpolation, easing, optional velocity/overshoot parameters.

Define transforms: position, scale, rotation, opacity, crop, blur amount, shadow/glow parameters, mask/reveal progress.

Implement effect families in waves: foundational transforms; cinematic pan/zoom/drift; entrance/exit; reveal/mask; style effects; optional advanced tracking/segmentation only after mature backend support.

Define safe-zone and layout constraints so motion never unintentionally reveals empty canvas or breaks SINGLE/DOUBLE composition contracts.

Create golden scene fixtures and frame sampling tests comparing preview intent and final output.

Define user controls: duration, easing, intensity, direction, per-asset lock, copy/paste, randomize, reset.

Plan animation presets as data, not UI-hardcoded logic.

# 5. Gate PASS / FAIL

PASS when every production effect has explicit preview + render support.

PASS when animation parameters serialize safely and migrate from V1 assignments.

PASS when deterministic seeds reproduce the same assignments.

PASS when motion remains within defined visual/layout constraints.

# 6. Deliverable STEP

Animation data model

Effect capability matrix

Preset schema

Parity/golden-frame tests

Migration rules

# 7. Risiko utama dan mitigasi

Preview/render mismatch. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Effect explosion. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Heavy filters hurting performance. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Breaking existing assignment serialization. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 05 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.