V2 AI VIDEO COMPOSER
STEP 07

AI Automation, Provider, and Job Orchestration Plan

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Make AI assistance more reliable and human-friendly while keeping it bounded by deterministic editing/render rules.

# 2. Fakta dan baseline yang digunakan

Current system already supports Gemini credentials in Windows Credential Manager, key slots 1-100, bounded Gemini Auto, background execution, and stale-result rejection.

Raw keys are intentionally excluded from ProjectState, logs, and status diagnostics.

# 3. Keputusan planning

AI remains an assistant that proposes/executes approved application commands; it must not bypass domain validation.

Keep Gemini as the primary provider unless a later approved plan expands providers.

Provider failures must never corrupt the project or block manual editing.

Agent text should be natural-language Indonesian for the user-facing assistant while machine contracts remain structured.

# 4. Pekerjaan rinci yang direncanakan

Define AI tool/command schema for scene analysis, animation assignment, validation, repair suggestions, and batch edits.

Introduce job classes with progress, cancellation, timeout, retry classification, and stale-result guards.

Design API-key pool health state: available, cooldown, quota/rate-limited, invalid, disabled; never expose secrets.

Define deterministic post-AI validation so AI cannot assign unsupported effects or invalid scene targets.

Plan conversation context boundaries and user confirmation rules for destructive/bulk actions.

Add offline/manual fallback paths for every core workflow.

# 5. Gate PASS / FAIL

PASS when AI output is always validated through application/domain commands.

PASS when provider failure leaves project state unchanged or safely recoverable.

PASS when key rotation/status diagnostics reveal no secret values.

PASS when long AI work is cancellable and does not freeze UI.

# 6. Deliverable STEP

AI command contract

Key-pool state machine

Job orchestration rules

Failure/retry matrix

Agent UX specification

# 7. Risiko utama dan mitigasi

Quota storms. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Duplicate/stale mutations. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Secret leakage. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Natural-language ambiguity. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

UI lockups. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 07 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.