V2 AI VIDEO COMPOSER
STEP 08

Project Data, Persistence, Recovery, and Migration Plan

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Ensure V2 can evolve its data model without losing projects or weakening the current strong persistence safeguards.

# 2. Fakta dan baseline yang digunakan

Current serializer uses schema version 2, strict type checks, invariant validation, atomic writes, and future-schema rejection.

Current recovery and relink behavior intentionally allows missing media while rejecting structurally invalid projects.

# 3. Keputusan planning

Project schema changes require explicit forward migration functions and regression fixtures.

Never silently discard unknown future data.

Animation/keyframe V2 data must be introduced with backward migration from current AnimationAssignment semantics.

Keep media paths relocatable and relink-friendly for portable workflows.

# 4. Pekerjaan rinci yang direncanakan

Define schema version 3 only after final V2 model is approved.

Create migration pipeline v1 -> v2 -> v3 with idempotence and failure boundaries.

Add project backup before irreversible migration and a clear rollback message.

Define stable identifiers for scenes/assets/effects if richer editing requires moving/reordering scenes.

Define autosave/recovery cadence and crash-recovery selection logic.

Add corruption fixtures, truncated JSON, unexpected types, duplicate IDs, missing assets, unsupported future versions, and migration round-trip tests.

Define privacy boundaries for metadata and provider information.

# 5. Gate PASS / FAIL

PASS when all existing valid project fixtures open successfully in V2.

PASS when migrations are deterministic and tested both success/failure paths.

PASS when a migration failure cannot overwrite the original project.

PASS when future schemas are rejected safely rather than guessed.

# 6. Deliverable STEP

Schema evolution plan

Migration matrix

Recovery policy

Fixture set specification

Path/relink rules

# 7. Risiko utama dan mitigasi

Data loss. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Schema drift. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Scene reorder identity bugs. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Recovery choosing stale data. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 08 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.