V2 AI VIDEO COMPOSER
STEP 09

UI/UX Parity and Professional Evolution Plan

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Keep the established white/blue professional UI and current feature placement recognizable while improving clarity, responsiveness, and mature editing feedback.

# 2. Fakta dan baseline yang digunakan

Current product is based on 42 canonical UI references and a 1920x1080 reference viewport.

The user explicitly wants UI/features to remain the same conceptually; mature external repos are for stability/engine ideas, not for replacing the product identity.

# 3. Keputusan planning

V2 begins from current UI parity; no wholesale redesign.

Any layout change must solve a documented usability or technical problem.

Backend capability changes must be reflected through disabled/hidden controls and explanations, not silent failure.

Prompt/image UI design work, if later required, becomes its own gated phase before UI implementation.

# 4. Pekerjaan rinci yang direncanakan

Capture baseline screenshots of all major screens at reference resolution and representative smaller Windows scaling settings.

Create a UI inventory mapping controls to application commands and feature status.

Improve status/progress/error surfaces for render, AI jobs, missing tools, unsupported effects, and project migration.

Standardize spacing, typography, disabled state, hover/focus, keyboard navigation, and destructive action confirmation.

Define performance UX: skeleton/loading states, background job panel, non-blocking progress, cancel/retry buttons.

Plan accessibility checks: contrast, focus order, keyboard access, scalable text, screen-reader labels where practical.

Preserve existing white/blue visual identity and compact professional editor density.

# 5. Gate PASS / FAIL

PASS when current workflows remain recognizable and all major commands are mapped.

PASS when UI does not expose capabilities the active backend cannot deliver.

PASS when screenshot regression tests cover critical screens.

PASS when no generated UI reference is implemented without prior approval in the designated UI gate.

# 6. Deliverable STEP

UI inventory

Parity screenshot pack plan

Interaction/state specification

Accessibility checklist

UI change approval matrix

# 7. Risiko utama dan mitigasi

Feature loss during cleanup. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Visual drift from established references. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Too many controls. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Blocking operations on UI thread. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 09 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.