V2 AI VIDEO COMPOSER
STEP 10

Performance, Cache, Preview, and Resource Management Plan

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Improve responsiveness for large projects without introducing unsafe caching or memory leaks.

# 2. Fakta dan baseline yang digunakan

Current preview and render paths are deliberately separate and not claimed as frame-perfect WYSIWYG.

External mature libraries show that caching can help or hurt depending on workload; therefore V2 must benchmark rather than assume.

# 3. Keputusan planning

Performance changes require measurements before/after.

Cache keys must be content/configuration derived and safely invalidated.

Preview can use reduced-resolution/proxy strategies as long as timing/geometry intent remains correct and final render is unaffected.

Resource limits must be explicit for concurrent jobs, decoded frames, thumbnails, and caches.

# 4. Pekerjaan rinci yang direncanakan

Define benchmark projects at 10/100/500 scenes and representative 1080p/4K assets.

Measure startup, project load, thumbnail generation, seek latency, playback smoothness, memory peak, render throughput, cancellation latency, and package size.

Plan thumbnail/proxy generation with bounded LRU cache and background priority.

Define job concurrency policy by CPU/RAM and prevent render+AI+thumbnail work from starving UI.

Add leak/regression tests for repeated open/close, seek loops, re-render, and provider jobs.

Define diagnostic mode that records timing and backend information without user secrets.

# 5. Gate PASS / FAIL

PASS when V2 has baseline benchmark numbers before optimization.

PASS when each cache has ownership, size limit, key, invalidation, and cleanup policy.

PASS when large-project operations remain cancellable and UI-responsive.

# 6. Deliverable STEP

Benchmark suite

Cache policy

Concurrency/resource policy

Performance acceptance thresholds

# 7. Risiko utama dan mitigasi

Memory leaks. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Stale cache frames. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Over-parallelization. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Optimizing synthetic cases instead of real workflows. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 10 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.