V2 AI VIDEO COMPOSER
STEP 11

Testing, QA, Security, and Regression Strategy

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Turn the old app's existing quality gates into stricter V2 acceptance gates that cover multiple backends, migration, UI, and Windows runtime behavior.

# 2. Fakta dan baseline yang digunakan

Existing project already uses Ruff, strict mypy, pytest, CodeQL, screenshot checks, real Windows packaging, and real FFmpeg integration tests.

# 3. Keputusan planning

Existing passing tests become a minimum regression floor, not a disposable suite.

Every V2 bug fix requires a regression test when technically feasible.

Backend parity requires integration/golden tests, not only unit tests.

Security checks include credentials, subprocess arguments, path handling, downloaded/native dependencies, and release provenance.

# 4. Pekerjaan rinci yang direncanakan

Create test pyramid: pure domain/unit, application command, adapter integration, render golden, UI smoke/screenshot, packaging, end-to-end Windows.

Add adversarial fixtures for malformed DOCX/SRT/project JSON, Unicode/long paths, corrupt credentials, missing tools, interrupted renders, provider timeouts, invalid media, and low-disk scenarios where feasible.

Define golden-frame tolerances for animation effects and exact timing tolerances for audio/subtitles.

Add dependency/license/SBOM checks for newly bundled libraries.

Add performance regression thresholds to CI for selected deterministic microbenchmarks; keep heavy benchmarks scheduled/manual if needed.

Define release blocker severity levels and triage rules.

# 5. Gate PASS / FAIL

PASS when legacy regression suite remains green after each implementation wave.

PASS when every selected optional backend has Windows integration coverage before default activation.

PASS when secret scanning and credential tests prove raw keys are not persisted/logged.

PASS when final candidate passes portable smoke, real render, project migration, UI smoke, and rollback checks.

# 6. Deliverable STEP

V2 test matrix

CI gate plan

Golden media fixtures

Security checklist

Release blocker policy

# 7. Risiko utama dan mitigasi

Flaky visual/media tests. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

CI runtime explosion. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Uncovered native dependency failures. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

False confidence from unit-only coverage. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 11 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.