V2 AI VIDEO COMPOSER
STEP 12

Windows Build, Packaging, Release, and Final Build Plan

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Produce a reproducible Windows 11 portable build with predictable native dependencies, verification, checksums, and rollback.

# 2. Fakta dan baseline yang digunakan

Current release already uses PyInstaller onedir + ZIP and verifies root executable/tool slot structure.

Potential V2 native media libraries can significantly change DLL/runtime packaging complexity.

# 3. Keputusan planning

Keep portable onedir ZIP as the first V2 distribution target unless a later approved release decision adds an installer.

Do not bundle optional native libraries until license and redistribution obligations are documented.

Release artifacts must be generated by CI from an exact commit and verified before publication.

V2 must retain an easily reversible reference build path using the proven FFmpeg backend.

# 4. Pekerjaan rinci yang direncanakan

Define pinned Python, PySide6, PyInstaller, and all optional native library versions for release candidate.

Build dependency manifest and third-party notices/license bundle.

Create portable verification: executable, required DLLs/plugins, tool discovery, fresh-machine smoke, no developer absolute paths, writable user-data locations.

Run Windows 11 x64 clean-environment tests, common DPI settings, paths with spaces/Unicode, and machines without system FFmpeg if app-local tool policy requires external setup.

Generate BUILD_INFO, SHA256SUMS, source archive, release notes, migration notes, and known limitations.

Define release candidate -> user test -> final release promotion with immutable tag and overwrite guards.

# 5. Gate PASS / FAIL

PASS when clean Windows portable smoke succeeds without developer environment assumptions.

PASS when license/notice obligations match bundled binaries.

PASS when artifact checksum and source commit are recorded.

PASS when rollback to previous stable build is documented and tested.

# 6. Deliverable STEP

Build matrix

Packaging manifest

Portable verification plan

Release checklist

Final-build promotion policy

# 7. Risiko utama dan mitigasi

Missing native DLL/plugin. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Antivirus false positives. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

License notice omissions. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Machine-specific paths. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Large bundle size. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 12 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.