V2 AI VIDEO COMPOSER
STEP 13

Implementation Sequence, Gates, Rollback, and AI Handoff

PLANNING ONLY - NO APPLICATION CODE IMPLEMENTATION IN THIS STEP

| Project | V2-AI-Video-Composer |
| --- | --- |
| Legacy source | AI-Automatic-Video-Composer (read-only reference) |
| Status | PLANNING / source-of-truth |
| Global rule | All development happens only in V2 repository |

# 1. Tujuan STEP

Convert all approved planning into a safe implementation order so another AI can continue without re-planning, skipping gates, or editing the wrong repository.

# 2. Fakta dan baseline yang digunakan

The project is intentionally planning-first; code changes are forbidden until planning/source-of-truth documents are complete and reviewed.

Original repository must remain untouched; implementation target is V2-AI-Video-Composer only.

# 3. Keputusan planning

Implementation proceeds in small waves with a green baseline after every wave.

No large-bang replacement of render, animation, timeline, and UI in one branch.

Every risky backend/dependency change uses a feature flag/adapter and has an exit path.

A later AI must read planning docs, current status, architecture rules, and latest gate before coding.

# 4. Pekerjaan rinci yang direncanakan

Wave A: documentation/source-of-truth commit and baseline CI re-run in V2 without functional changes.

Wave B: architecture interfaces/capability model with FFmpeg behavior unchanged.

Wave C: render validation/progress/cancellation hardening and benchmark harness.

Wave D: animation/keyframe data model and migration with current effects preserved.

Wave E: new motion/effect implementations in small capability groups with preview/final parity tests.

Wave F: timeline/manual-editing improvements and validation UX.

Wave G: AI/job/key-pool UX hardening.

Wave H: optional mature-backend spike(s); promote only if measured acceptance criteria pass.

Wave I: UI polish after behavior is stable; screenshot regression update only with explicit approval.

Wave J: full regression, Windows packaging, user test build, final release candidate, final release.

At each wave: branch/commit, tests, evidence, gate PASS/FAIL, exact next action, rollback point.

# 5. Gate PASS / FAIL

CODING GATE: all planning DOCX and planning index are present in V2 repo and reviewed.

DEPENDENCY GATE: mature component adoption has license + Windows packaging evidence.

UI GATE: UI reference changes are approved before implementation.

RELEASE GATE: full regression + clean Windows portable + user acceptance evidence pass.

HANDOFF GATE: next AI can state current wave, completed work, unresolved risks, and next exact action from repository docs alone.

# 6. Deliverable STEP

Implementation roadmap

Gate checklist

Rollback checkpoints

AI handoff protocol

Definition of Done

# 7. Risiko utama dan mitigasi

Skipping planning after a successful spike. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Merging experimental backend too early. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Another AI editing original repo. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Large unreviewable commits. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

Losing source-of-truth status. Mitigasi: wajib melalui adapter/gate, regression test, commit kecil, dan rollback point yang terdokumentasi.

# 8. Aturan handoff ke AI berikutnya

Baca dokumen STEP 13 ini sebelum mengerjakan area terkait.

Baca seluruh planning sebelumnya yang menjadi dependency keputusan STEP ini.

Jangan menulis ke repo AI-Automatic-Video-Composer; repo tersebut hanya referensi read-only.

Sebelum coding, pastikan CODING GATE pada STEP 13 telah dinyatakan PASS oleh pengguna/proses proyek.

Setelah implementasi dimulai nanti, laporkan perubahan, bukti test, status gate, risiko tersisa, dan next exact action.

# 9. Definition of Done untuk planning STEP ini

Planning dianggap selesai ketika keputusan, ruang lingkup, gate, risiko, dan deliverable pada dokumen ini cukup spesifik sehingga AI lain dapat melanjutkan tanpa mengulang diskusi dasar atau menebak tujuan teknis.