# V2 AI Video Composer - Master Planning Index

Dokumen ini adalah indeks source-of-truth untuk seluruh planning sebelum implementasi besar. Repo lama AI-Automatic-Video-Composer adalah read-only. Seluruh perubahan V2 hanya boleh terjadi di V2-AI-Video-Composer.

| STEP | Dokumen | Fokus | Gate utama |
| --- | --- | --- | --- |
| 00 | Baseline Copy, Preservation, and Migration Verification | Establish an immutable V2 starting point copied exactly from the original repository, while defining the rule that the original repository is read-only for the rest of the project. | PASS only when V2 baseline root tree matches the original source root tree. |
| 01 | Legacy Repository Forensic Audit and V2 Scope | Understand what is already mature, what is fragile, and what should be preserved so V2 improves stability instead of re-implementing working features. | PASS when every major subsystem has an explicit KEEP/HARDEN/REPLACE/SPIKE/RETIRE decision. |
| 02 | Mature Foundation and Component Research | Select mature external components only where they measurably improve stability, capability, or maintainability without forcing a license or packaging regression. | PASS when one primary media strategy and one fallback strategy are selected with evidence. |
| 03 | Target Architecture and Compatibility Boundary | Evolve the existing modular monolith into a V2 architecture that can host multiple media backends while keeping domain and UI stable. | PASS when the UI can conceptually switch backend capabilities without importing backend libraries. |
| 04 | Media and Render Core Stability Plan | Make V2 rendering more resilient, observable, cancellable, and backend-flexible while retaining the proven FFmpeg path. | PASS when failed renders cannot destroy a previous valid output. |
| 05 | Animation and Motion Engine V2 | Upgrade animation quality from a small render-backed subset toward a coherent keyframe/easing/effect system with preview/final parity. | PASS when every production effect has explicit preview + render support. |
| 06 | Timeline, Editing, and Feature Upgrade Plan | Mature editing behavior without discarding the current workflow or turning V2 into an uncontrolled full NLE rewrite. | PASS when current workflows remain reachable with equal or fewer steps. |
| 07 | AI Automation, Provider, and Job Orchestration Plan | Make AI assistance more reliable and human-friendly while keeping it bounded by deterministic editing/render rules. | PASS when AI output is always validated through application/domain commands. |
| 08 | Project Data, Persistence, Recovery, and Migration Plan | Ensure V2 can evolve its data model without losing projects or weakening the current strong persistence safeguards. | PASS when all existing valid project fixtures open successfully in V2. |
| 09 | UI/UX Parity and Professional Evolution Plan | Keep the established white/blue professional UI and current feature placement recognizable while improving clarity, responsiveness, and mature editing feedback. | PASS when current workflows remain recognizable and all major commands are mapped. |
| 10 | Performance, Cache, Preview, and Resource Management Plan | Improve responsiveness for large projects without introducing unsafe caching or memory leaks. | PASS when V2 has baseline benchmark numbers before optimization. |
| 11 | Testing, QA, Security, and Regression Strategy | Turn the old app's existing quality gates into stricter V2 acceptance gates that cover multiple backends, migration, UI, and Windows runtime behavior. | PASS when legacy regression suite remains green after each implementation wave. |
| 12 | Windows Build, Packaging, Release, and Final Build Plan | Produce a reproducible Windows 11 portable build with predictable native dependencies, verification, checksums, and rollback. | PASS when clean Windows portable smoke succeeds without developer environment assumptions. |
| 13 | Implementation Sequence, Gates, Rollback, and AI Handoff | Convert all approved planning into a safe implementation order so another AI can continue without re-planning, skipping gates, or editing the wrong repository. | CODING GATE: all planning DOCX and planning index are present in V2 repo and reviewed. |

# Aturan eksekusi

Planning STEP 00-13 harus dibaca sebagai satu rangkaian keputusan yang saling bergantung.

Tidak ada refactor besar, dependency besar, migrasi schema, redesign UI, atau pergantian backend sebelum planning terkait disetujui dan CODING GATE STEP 13 PASS.

Eksperimen mature backend dilakukan hanya di V2 dan harus removable/rollbackable.

UI dan fitur saat ini adalah baseline kompatibilitas; mature repo digunakan untuk fondasi/engine/pola stabilitas, bukan untuk mengganti identitas aplikasi.

Final release hanya boleh dipromosikan setelah QA Windows portable dan gate release STEP 11-13 PASS.