V2 AI Video Composer 0.2.2

STEP 03 — Schema-v4 Persistence / Recovery Stress Plan

Planning-only source of truth — no application implementation

Status: PASS / PLANNING ONLY

Audited main: 4ca68ab5d9b670ff74a3253d4498b6f1e2dfd0c9 Frozen stable release: v0.2.1 @ eb94efebf142ba8203dfc3ae3c5fa861222a0926

# Purpose

STEP 03 defines release-blocking stress/regression coverage for persistence and recovery around schema v3/v4. It does not change runtime code.

The plan covers:

first v3 -> v4 overwrite backup;

non-clobbering .pre-schema-v4.bak semantics;

repeated Save and Save As;

autosave snapshots across v3/v4 and Undo/Redo;

explicit recovery across schema boundaries;

schema downgrade prevention;

future-schema and advanced-contract mismatch rejection;

atomic temporary-file cleanup;

failure injection / crash-like interruptions;

session path, dirty baseline and history preservation on failures.

# Current implementation evidence

## Serializer / normal save

save_project() currently:

serializes and validates the candidate before replacing the destination;

writes to a unique sibling .aavc-save-<uuid>.tmp;

reads the existing destination schema when possible;

blocks overwrite when existing schema is newer than the candidate unless downgrade is explicitly allowed;

creates a migration backup when existing schema < candidate schema;

does not overwrite an existing migration backup;

atomically replaces the destination from the temporary file;

removes its temporary file in finally.

The first v3 -> v4 overwrite therefore uses: <project>.aavcproj.pre-schema-v4.bak.

## ProjectSession

ProjectSession currently:

mutates active path/saved baseline only after repository save succeeds;

preserves the current live session when Open fails;

preserves dirty state after failed Save/Save As;

makes Save As the new active path only after successful persistence.

## RecoveryManager

RecoveryManager currently:

uses <project>.aavcproj.autosave;

writes snapshots through save_project(... create_schema_backup=False, allow_schema_downgrade=True);

validates a snapshot before touching the project during restore;

uses a unique sibling .aavc-restore-<uuid>.tmp for restore;

copies the pre-restore project to <project>.aavcproj.pre-recovery.bak;

atomically replaces the project with the validated recovery snapshot;

can clear a snapshot.

Existing tests already prove several happy paths and some failure paths, including future-schema rejection, invalid recovery fail-closed behavior, schema-v4 no-downgrade, non-clobbering schema migration backup, and autosave v4 -> v3 following Undo.

# Confirmed / test-first gaps discovered by STEP 03

## GAP-03A — recovery service is not wired into the production runtime

A full source scan finds RecoveryManager usage only in src/aavc/persistence/recovery.py and tests. FoundationServices, startup, ProjectSession, and current presentation windows do not instantiate or call it.

Therefore the codebase has a recovery engine, but the real application path does not currently prove:

periodic/on-change autosave creation;

snapshot cleanup after a successful normal save;

detection of a recovery snapshot when opening a project;

user choice to restore or discard a snapshot;

live-session behavior after restore.

Decision: treat this as a confirmed static integration gap. Do not implement it in STEP 03. Later implementation must be test-first and must not redesign the main UI.

## GAP-03B — valid repeated recovery can overwrite .pre-recovery.bak

restore_snapshot() uses shutil.copy2(project, backup) whenever the project exists. Unlike .pre-schema-v4.bak, it does not guard against an existing recovery backup.

A second successful restore can therefore replace the first pre-recovery backup.

Decision: add a regression test that defines required preservation semantics before changing code. Preferred safety policy is non-clobbering preservation of the earliest pre-recovery state or deterministic numbered backups; exact implementation is deferred to STEP 05/06.

## GAP-03C — malformed existing destination has no readable schema guard

_existing_schema_version() returns None for unreadable/corrupt JSON. A subsequent save_project() can then replace that destination without creating a schema backup because the old schema is unknown.

This is an edge-case data-loss risk, especially for Save As onto an existing damaged project file or external modification between Open and Save.

Decision: test-first. Expected v0.2.2 behavior is fail closed for an existing unreadable project destination unless a separately designed explicit replacement action is authorized.

# Stress model

STEP 03 separates four persistence channels:

Normal Save — preserve schema safety and current active path.

Save As — change active path only after success and protect the destination independently of the source path.

Autosave Snapshot — may follow current in-memory schema in either direction and must not create migration-backup clutter.

Explicit Recovery Restore — may intentionally cross schema boundaries after snapshot validation, while preserving a pre-restore copy of the disk project.

These channels must never silently inherit each other's downgrade/backup rules.

# Planned regression matrix

## PRS-01 — first v3 -> v4 normal overwrite creates exact backup

create .pre-schema-v4.bak before replacement;

preserve exact original v3 bytes;

persist v4 + advanced-v1 + advanced tracks;

no save temp remains.

## PRS-02 — repeated v4 Save never clobbers first schema backup

The first migration backup remains byte-identical through later v4 saves.

## PRS-03 — failed v3 -> v4 serialization creates no backup or partial destination

Invalid candidate must leave destination, backup, temp state and session saved baseline untouched.

## PRS-04 — backup-copy failure fails closed

Injected migration-backup copy failure must leave the project byte-identical and temp cleaned.

## PRS-05 — atomic replace failure preserves old project

Injected final replace failure may leave a completed backup, but must not expose a partial/new project.

## PRS-06 — v4 normal Save cannot downgrade to v3 after Undo

Disk v4 + in-memory v3 normal Save must raise SCHEMA_DOWNGRADE_BLOCKED, preserve disk bytes and keep session dirty.

## PRS-07 — v3 Save As to fresh path is allowed

A fresh destination may receive the current v3 state because there is no newer destination schema to protect.

## PRS-08 — v4 Save As to fresh path does not create migration backup

Fresh target writes v4 directly; no .pre-schema-v4.bak is expected.

## PRS-09 — v4 Save As over existing v3 target protects target bytes

Backup must contain the target's prior bytes, not source-project bytes. Active session path moves only after success.

## PRS-10 — v3 Save As over existing v4 target is blocked

Target v4 bytes, original active path, dirty state and history must remain unchanged.

## PRS-11 — failed Save As never changes active path

Any persistence-stage failure retains the old active path.

## PRS-12 — repeated Save / Undo / Redo tracks saved baseline exactly

Exercise Save v3 -> advanced edit -> Save v4 -> Undo v3 -> blocked Save -> Redo v4 -> Save and assert exact dirty/history/schema/disk checkpoints.

## PRS-13 — autosave v3 -> v4 creates no schema migration backup

Autosave can become v4 without creating project or autosave migration backup clutter.

## PRS-14 — autosave v4 -> v3 after Undo is allowed

Recovery snapshots deliberately allow schema downgrade and must remain backup-clutter free.

## PRS-15 — autosave atomic-write failure preserves previous snapshot

Prior valid autosave stays byte-identical; real project is untouched.

## PRS-16 — corrupt/future/mismatched autosave fails closed

Reject malformed JSON, invalid structure, future schema, missing/invalid v4 marker and illegal v3 advanced marker before mutation.

## PRS-17 — explicit recovery v3 project <- v4 autosave

Preserve exact v3 pre-recovery copy, restore v4 atomically, reopen as valid advanced-v1.

## PRS-18 — explicit recovery v4 project <- v3 autosave

Explicit recovery may cross downward to validated v3 while preserving the pre-restore v4 copy.

## PRS-19 — repeated valid recovery must preserve backup history

Two successful restores must not silently destroy the only earlier pre-recovery state. This is expected to expose GAP-03B before implementation.

## PRS-20 — restore backup-copy failure preserves project and snapshot

No restore temp; project and snapshot remain retryable.

## PRS-21 — restore temp-copy failure preserves project and backup

Snapshot remains available for retry.

## PRS-22 — restore replace failure preserves readable disk project

Project, backup and snapshot remain valid; temp cleanup occurs.

## PRS-23 — successful normal Save clears/invalidates stale autosave according to runtime policy

Once GAP-03A is wired, an older recovery snapshot must not be offered as newer state after successful Save. Use deterministic state/freshness logic, not wall-clock-only assumptions.

## PRS-24 — opening project with recovery snapshot is deterministic

no snapshot => normal Open;

invalid snapshot => fail/ignore safely with user notice;

valid differing snapshot => explicit Restore / Discard / Cancel;

Cancel preserves previous live session;

Discard removes snapshot only after explicit choice;

Restore validates and loads restored state.

## PRS-25 — recovery prompt never bypasses unsaved-current-project guard

Resolve the current dirty-project guard before applying target-project recovery decisions.

## PRS-26 — corrupt existing destination cannot be silently overwritten

Save As over malformed existing .aavcproj should fail closed and preserve existing bytes unless a separately planned explicit replacement path exists. Expected failing-before gap.

## PRS-27 — future-schema disk project cannot be replaced by normal Save

If disk changes externally to schema 5, normal Save must fail closed rather than treating it as an unknown safe target.

## PRS-28 — schema/marker mismatch never becomes live session

Open/Recovery rejection leaves current session project, path, dirty state, Undo and Redo unchanged.

## PRS-29 — unique temp names do not touch user-owned legacy temp files

Preserve the guarantee that fixed .tmp / .restore.tmp files are never touched.

## PRS-30 — Unicode/space/apostrophe/deep path persistence smoke

Windows acceptance repeats representative Save/Save As/backup/recovery under supported path variants and verifies schema/checksums.

# Runtime recovery integration contract

If STEP 05 authorizes GAP-03A correction, use the existing RecoveryManager rather than a second persistence engine.

Minimum behavior:

one runtime owner/composition point;

bounded snapshot creation on meaningful state changes and/or modest timer, never paint/UI events;

snapshot write failure is non-fatal and never marks normal Save successful;

current-project unsaved guard resolves before target recovery handling;

valid recovery requires explicit Restore / Discard / Cancel;

restore uses the existing validation + atomic restore path;

successful normal Save clears or deterministically invalidates obsolete recovery state;

failed Save never deletes the only useful recovery snapshot;

autosave/recovery never promotes v3 to v4 by itself;

no new storage format/database/persistence engine.

No new permanent panel or main-window redesign is required.

# Failure-injection strategy

Use deterministic monkeypatch/fake filesystem boundaries:

temp write failure;

shutil.copy2 migration-backup failure;

Path.replace normal-save failure;

autosave replace failure with a prior valid snapshot;

recovery pre-backup copy failure;

recovery snapshot-to-temp copy failure;

recovery final replace failure;

repository failure observed through ProjectSession.

Every failure test must verify:

destination bytes;

backup bytes;

autosave bytes;

temp-file absence;

session path/current state;

saved baseline / is_dirty;

Undo/Redo availability.

# Planned test files

Likely new tests after STEP 05 authorization:

tests/unit/test_v2_0_2_2_schema_v4_save_stress.py

tests/unit/test_v2_0_2_2_recovery_stress.py

tests/unit/test_v2_0_2_2_persistence_failure_atomicity.py

tests/integration/test_v2_0_2_2_runtime_recovery_lifecycle.py only if GAP-03A is authorized.

Extend where ownership fits:

tests/unit/test_v2_schema_v4_contract.py;

tests/unit/test_project_session.py;

tests/unit/test_save_as.py;

tests/unit/test_step11_persistence_recovery.py;

tests/unit/test_astra_persistence_validation.py.

Probable application files later authorized only by failing tests:

src/aavc/persistence/serializer.py;

src/aavc/persistence/recovery.py;

src/aavc/application/services/project_session.py;

runtime composition/UI glue only if GAP-03A is included by STEP 05.

Do not pre-authorize schema v5, a new storage backend, database migration, or project-format redesign.

# Release-blocking acceptance criteria

Persistence/recovery implementation is not complete until:

all applicable PRS-01 through PRS-30 cases pass;

existing v1/v2 -> v3 migration tests pass;

existing v3/v4 contract tests pass;

existing Save/Save As/session tests pass;

no normal-save downgrade path exists;

first v3 -> v4 backup remains non-clobbering;

future schema / marker mismatch fail closed;

failure injection exposes no partial project file;

no tested failure leaves application-owned temp debris;

Windows path smoke passes;

no UI redesign or new runtime dependency is introduced.

If runtime recovery integration is deferred by STEP 05, GAP-03A and its runtime-only PRS cases must be explicitly marked deferred; they may not be silently described as implemented.

# Stop conditions

Implementation must STOP rather than broaden the patch if:

a fix requires schema v5;

recovery requires a second project format/storage engine;

preserving atomicity requires abandoning the existing temp/replace model;

normal Save would need to allow v4 -> v3 overwrite;

recovery UX requires main-window redesign;

corrupted/newer destination protection cannot be made deterministic without a broader product decision.

# STEP 03 gate

PASS

The schema-v4 persistence/recovery risk surface is now converted into deterministic stress cases. Existing safety mechanisms are preserved, while GAP-03A, GAP-03B and GAP-03C are explicitly test-first and remain unfixed during planning.

No application runtime code has been changed.

# Next exact STEP

STEP 04 — Windows Packaging / Dependency Maintenance Plan

STEP 04 must audit:

Windows portable build and verifier;

pinned Python dependencies and Actions;

FFmpeg/ffprobe external/app-local policy;

artifact reproducibility/checksums;

package/runtime secret cleanliness;

safe dependency refreshes from current main;

packaged-EXE regression gates for v0.2.2.

Do not begin STEP 05 or implementation in the same turn.