V2 AI Video Composer 0.2.2

STEP 00 — Post-Release Audit & Scope

Maintenance / Hardening Planning — Source of Truth

| Repository | inoriko920-dev/V2-AI-Video-Composer |
| --- | --- |
| Baseline main | e9ff8540f3cad74035a592f4d4670c136ea64652 |
| Frozen stable release | v0.2.1 @ eb94efebf142ba8203dfc3ae3c5fa861222a0926 |
| Previous stable | v0.2.0 @ c6ad75308d302cd816301a2a7a34ebe7eb4148a7 |
| Target planning line | v0.2.2 |
| STEP status | STEP 00 — PASS / Planning only |

Status: **PASS**

Baseline:

current planning baseline: `e9ff8540f3cad74035a592f4d4670c136ea64652`

frozen stable release: `v0.2.1` @ `eb94efebf142ba8203dfc3ae3c5fa861222a0926`

previous stable: `v0.2.0` @ `c6ad75308d302cd816301a2a7a34ebe7eb4148a7`

# Non-negotiable release protection

Published `v0.2.1` is immutable and must never be moved, overwritten, or republished.

Published `v0.2.0`, `v0.1.1`, and `v0.1.0` remain immutable history.

All v0.2.2 work must branch from current post-release `main`.

Schema v4 + `animation_keyframe_contract=advanced-v1` remains the production contract.

No UI redesign, schema-v5 work, or new runtime dependency is authorized during planning.

Existing copied white/blue Qt UI remains authoritative.

# Audit result

No confirmed release-blocking runtime defect was found.

Evidence:

v0.2.1 final workflow `37643499394`: PASS;

final Windows technical suite: 761 PASS;

main CI `37643499386`: PASS;

main CodeQL `37643499315`: PASS;

post-release main CI `37646796063`: PASS;

no open GitHub issues;

repository search found no TODO, FIXME, NotImplementedError, pytest.skip, or xfail markers.

v0.2.2 therefore becomes a **maintenance/hardening patch**, not a feature release.

# Findings

### F-00 — No confirmed runtime blocker

Do not invent defects merely to justify a patch. Any application fix must be backed by a reproducible failure and regression evidence.

### F-01 — Stale pull requests

PR #11 and #17 remain open from older v0.2.0-era work and are based on obsolete main history. They must be closed/superseded and must not be merged.

### F-02 — Stale dependency update

`dependabot/github_actions/github-actions-fef1ef3f32` is diverged: one commit ahead but roughly forty commits behind current main. It only updates `.github/workflows/backup-single-app.yml`. Do not merge it as-is. Any update must be regenerated/rebased against current main and gated normally.

### F-03 — Visual regression structure

The repository has the canonical STEP09 screenshot pipeline, but `tests/visual` contains no executable visual tests. This is a coverage-structure gap, not a proven runtime bug.

### F-04 — Advanced editor lifecycle is regression-sensitive

v0.2.1 introduced local working-copy behavior, Apply/Discard/Cancel asset switching, advanced activation confirmation, dormant-track acknowledgement and atomic schema-v4 history. Add direct Qt/offscreen regression coverage before changing this surface.

### F-05 — Schema-v4 persistence/recovery is regression-sensitive

Promotion, first-overwrite `.pre-schema-v4.bak`, Save/Save As, recovery, no-downgrade, and future-schema rejection deserve stress coverage.

### F-06 — Historical workflow surface

The repository keeps many historical release workflows for reproducibility. STEP 01 must verify that already-published release workflows are manual/read-only and that no obsolete publisher can write contents.

# v0.2.2 scope

In scope:

repository/workflow hygiene;

workflow permissions and immutable-release protection;

direct advanced-editor UI lifecycle regression tests;

schema-v4 persistence/recovery stress tests;

Windows portable/packaged-EXE regression;

safe dependency/action refreshes only from current main;

targeted fixes only when a failure is reproducible.

Out of scope:

schema v5;

new animation property families;

main-window redesign;

new generated UI reference set;

new media runtime backend/dependency;

Gemini provider/credential redesign;

21-effect contract rewrite;

changing any published v0.2.1 asset/tag.

# Planning sequence

STEP 00 — Post-release audit and patch scope — **PASS**

STEP 01 — Repository hygiene + workflow security plan — **NEXT**

STEP 02 — Advanced editor lifecycle regression plan

STEP 03 — Schema-v4 persistence/recovery stress plan

STEP 04 — Windows packaging/dependency maintenance plan

STEP 05 — Implementation authorization + exact module/change map

STEP 06 — Targeted implementation waves

STEP 07 — v0.2.2 RC + final release gate

Every planning STEP requires a detailed DOCX. Application coding remains blocked until STEP 05 authorizes exact files/tests.

# Implementation stop rules

No application-code changes during STEP 00–05 planning except evidence-only work explicitly recorded.

Do not bump runtime/package version from 0.2.1 until implementation/release authorization.

Do not alter schema contract in this patch cycle.

Do not upgrade a dependency merely because a newer release exists.

Do not merge stale PRs as shortcuts.

Do not claim a bug fix without reproducible failing-before/passing-after evidence.

Do not publish v0.2.2 before exact-source Windows gates, checksums, and immutable-tag guard pass.

# UI rule

No UI redesign is planned. The current v0.2.1 copied Qt UI is authoritative. If a later STEP unexpectedly requires a visual redesign/new reference image, the existing UI prompt stop-gate immediately reactivates before coding.

# Next exact action

STEP 01 — Repository Hygiene + Workflow Security Plan

Do not begin STEP 02 or application implementation in the same turn.

# STEP 00 gate decision

PASS

The release baseline is healthy, risks are identified, scope is bounded, and the next planning action is unambiguous. No application implementation is authorized yet.

# Handoff summary

Read `V2_0.2.1_FINAL_STATUS.md` and `docs/v2_0_2_1_planning/FINAL_RELEASE_CLOSURE.md` first.

Treat v0.2.1 as immutable production baseline.

Start v0.2.2 only from current post-release main.

STEP 00 contains no application implementation.

STEP 01 is repository/workflow hygiene planning.

Do not reopen old Wave J or v0.2.0 PRs as implementation bases.