STEP 00

# V2.0.2.1 Advanced Animation
Scope Lock & Gap Audit

V2 AI Video Composer

Planning only - no coding / no UI redesign / v0.2.0 remains immutable

| Repository | inoriko920-dev/V2-AI-Video-Composer |
| --- | --- |
| Frozen stable release | v0.2.0 @ c6ad75308d302cd816301a2a7a34ebe7eb4148a7 |
| Planning baseline | main @ bf805011373d339e1290c1b645daaabdad12b750 |
| Target maintenance line | v0.2.1 (planned, not released) |
| Primary objective | Activate advanced keyframe capabilities with preview/render parity |
| Document gate | STEP 00 must PASS before any v0.2.1 implementation |

# 1. Executive Summary

v0.2.0 is already published, verified, and frozen. The next development line must therefore be v0.2.1 or later and must not move, overwrite, or silently mutate the v0.2.0 tag/release. STEP 00 establishes the technical scope for v0.2.1 and intentionally performs no production coding.

The current V2 keyframe architecture is already designed for more than the four properties that are production-enabled today. The domain model already recognizes opacity, four crop edges, blur, shadow, glow, and mask_progress; it also recognizes bezier interpolation plus optional velocity and overshoot fields. The gap is activation, deterministic semantics, preview implementation, FFmpeg implementation, validation, editing UX, and parity testing—not a need to replace the architecture.

The recommended strategy is incremental activation behind the existing AnimationKeyframeTrack model. v0.2.1 should promote advanced capabilities in small waves, with every promoted property required to pass preview/final-render parity and real FFmpeg execution before the next capability is activated.

# 2. Non-Negotiable Baseline Lock

Stable v0.2.0 remains immutable at release commit c6ad75308d302cd816301a2a7a34ebe7eb4148a7.

All v0.2.1 work occurs only in V2-AI-Video-Composer. The legacy AI-Automatic-Video-Composer repository remains read-only.

No modification to published v0.2.0 artifacts, tag, release notes, checksums, or release workflow evidence.

No large UI redesign. Existing white/blue UI and Scene-focused workflow remain the product contract.

No new runtime dependency unless a later dependency gate proves it materially improves stability and packaging.

FFmpeg/ffprobe remain the production final-render reference path.

Every new advanced property must fail soft when unsupported or malformed; never silently produce a different effect.

# 3. Current Keyframe Capability Audit

| Property | Current state | Value semantics | Current behavior | Decision |
| --- | --- | --- | --- | --- |
| position_x | Active | -0.10..0.10 normalized width | Preview + FFmpeg | Production-ready |
| position_y | Active | -0.10..0.10 normalized height | Preview + FFmpeg | Production-ready |
| scale | Active | 0.75..1.50 factor | Preview + FFmpeg | Production-ready |
| rotation_degrees | Active | -30..30 deg | Preview + FFmpeg | Production-ready |
| opacity | Declared, inactive | Scalar 0..1 planned | Fallback warning | v0.2.1 candidate |
| crop_left/top/right/bottom | Declared, inactive | Normalized edge fractions planned | Fallback warning | v0.2.1 candidate |
| blur | Declared, inactive | Scalar radius/strength planned | Fallback warning | v0.2.1 candidate |
| shadow | Declared, inactive | Scalar strength planned | Fallback warning | v0.2.1 candidate |
| glow | Declared, inactive | Scalar strength planned | Fallback warning | v0.2.1 candidate |
| mask_progress | Declared, inactive | 0..1 reveal progress planned | Fallback warning | v0.2.1 candidate |

# 4. Existing Architecture That Must Be Reused

The domain model already exposes AnimationKeyframeTrack and AnimationKeyframe as backend-neutral scalar structures. TransformProperty already lists every advanced property requested for future activation. This is a major advantage: v0.2.1 should extend support tables and evaluators rather than invent a second animation model.

Domain: src/aavc/domain/animation/models.py - scalar keyframes, normalized time, interpolation/easing, optional velocity/overshoot.

Support/evaluation: src/aavc/animation/keyframes.py - current active-property whitelist, limits, support reason, evaluator, clamp.

Preview: src/aavc/presentation/native_motion_playback.py and motion_preview helpers - applies motion/opacity/scale/rotation to QPixmap/QPainter.

Final render: src/aavc/animation/compiler/ffmpeg.py - compiles keyframe expressions and combines keyframe transforms with native preset effects.

Validation: render-plan validation already emits KEYFRAME_TRACK_FALLBACK for unsupported tracks.

Tests: Wave E test suite already proves interpolation, clamping, preview behavior, FFmpeg expression activation, additive legacy motion, and fail-soft behavior.

# 5. Core Design Decision: Extend, Do Not Replace

Decision: retain the existing scalar-track architecture. Do not introduce a new animation engine, node graph, or third-party timeline backend for v0.2.1. The existing model is sufficient to represent all currently declared advanced properties. The implementation should add property-specific preview/render adapters while keeping evaluation backend-neutral.

Schema decision: a schema bump is not expected for activation alone because schema v3 already serializes keyframe tracks and the TransformProperty type already contains the advanced property names. A schema change is allowed only if later implementation proves a genuinely new persisted field is unavoidable. If that occurs, it must become a separate migration gate rather than an incidental edit.

# 6. Property Semantics to Lock Before Coding

| Property | Meaning | Limit | Preview primitive | FFmpeg primitive | Safety rule |
| --- | --- | --- | --- | --- | --- |
| opacity | 0.0 = transparent; 1.0 = fully opaque | 0.0..1.0 | QPainter opacity | FFmpeg alpha/format path | Multiplicative with preset alpha |
| crop_left | Fraction removed from left edge | 0.0..0.45 | source rect | crop x/w expression | Must preserve >=2 px output |
| crop_top | Fraction removed from top edge | 0.0..0.45 | source rect | crop y/h expression | Must preserve >=2 px output |
| crop_right | Fraction removed from right edge | 0.0..0.45 | source rect | crop width expression | Combined edge sum capped |
| crop_bottom | Fraction removed from bottom edge | 0.0..0.45 | source rect | crop height expression | Combined edge sum capped |
| blur | 0 = sharp; higher = stronger blur | 0.0..20.0 | image blur adapter | gblur/boxblur evaluated path | Benchmark required |
| shadow | 0 = none; 1 = max approved shadow | 0.0..1.0 | drop-shadow preview adapter | shadow composite chain | Geometry expansion must be bounded |
| glow | 0 = none; 1 = max approved glow | 0.0..1.0 | blurred alpha glow preview | alpha blur/composite | Avoid clipping and huge graphs |
| mask_progress | 0 = hidden; 1 = fully revealed | 0.0..1.0 | clip/mask rect or alpha | crop/alpha mask expression | Initial implementation uses deterministic linear mask |

# 7. Crop Strategy

Crop is intentionally represented as four independent scalar tracks because the domain model already declares crop_left, crop_top, crop_right, and crop_bottom. This is superior to introducing a compound crop object because it preserves the current scalar evaluator, serialization shape, undo/redo model, and per-property validation.

All crop values use normalized source dimensions, not absolute pixels, so behavior remains resolution-independent.

At any evaluated frame: crop_left + crop_right must remain below the approved safety threshold; same for top + bottom.

The evaluator may clamp each property individually, but the crop compositor must additionally enforce combined-edge safety.

Final crop output must remain even-sized when the selected codec requires it; never generate zero/negative dimensions.

Preview and FFmpeg must agree on whether crop occurs before or after scale/rotation. Proposed order: crop -> scale -> rotation -> placement -> alpha/composite.

# 8. Opacity Strategy

Opacity is the lowest-risk advanced track and should be promoted first. It maps naturally to QPainter opacity and FFmpeg alpha handling. Existing preset effects such as Fade may already contribute alpha; keyframe opacity should therefore combine multiplicatively with preset alpha instead of replacing it.

0.0 is permitted and must produce fully transparent output without crashing the compositor.

Values outside 0..1 are clamped identically in preview and FFmpeg compilation.

Keyframe-only opacity must work even when AnimationAssignment.intensity == 0, consistent with existing foundational keyframes.

# 9. Blur, Shadow, and Glow Strategy

These properties are more expensive and should not be activated in the same first commit as opacity/crop. Their preview cost and FFmpeg graph complexity must be benchmarked. Each property should be modeled as a normalized or bounded scalar strength and translated by backend adapters into renderer-specific parameters.

Blur: start with a bounded Gaussian blur radius/strength. Use deterministic mapping; avoid backend-dependent defaults.

Shadow: begin with fixed direction/color preset and animate strength only. Position/radius customization can be a later version if needed.

Glow: begin with fixed color policy derived from asset/neutral preset and animate strength only; do not introduce arbitrary user color controls in this maintenance release.

All three must include performance budgets for 1080p preview and final render. If a filter cannot meet the budget, it remains fail-soft and is not promoted.

# 10. Mask Progress Strategy

mask_progress is a generic scalar reveal track. For v0.2.1 the first production implementation should deliberately be simple and deterministic: a linear reveal mask with one frozen direction defined by the existing effect context or a single default. Complex freeform masks, SVG paths, feather curves, and animated mask points are outside this maintenance scope.

0.0 means fully hidden; 1.0 means fully revealed.

Preview and render must use the same reveal direction and edge behavior.

Feathering, if any, must be fixed and documented; animated feather is deferred.

# 11. Interpolation: Bezier, Velocity, Overshoot

The domain model already accepts interpolation="bezier" and optional velocity/overshoot values, but the current support layer rejects them. v0.2.1 should define exact mathematical semantics before activation. Ambiguous behavior is more dangerous than leaving these fields fail-soft.

## 11.1 Recommended activation order

1.  Bezier interpolation with a deterministic cubic easing formulation that can be expressed both in Python preview evaluation and FFmpeg expressions.

2.  Velocity as a scalar modifier to tangent magnitude, with explicit safe bounds and a neutral default when omitted.

3.  Overshoot last, implemented as a bounded response that may exceed the start/end value only within the property safety clamp. Overshoot must never bypass final property clamps.

## 11.2 Critical parity rule

The same normalized-time math must be implemented in a shared mathematical contract. Preview Python and FFmpeg expression generation can have different syntax, but test vectors at multiple timestamps must match within a small numeric tolerance.

# 12. Composition Order

The order in which advanced effects are applied must be frozen because changing order changes visual output. Proposed v0.2.1 canonical order:

1.  Resolve source asset and crop tracks.

2.  Apply scale track and any compatible native preset scale.

3.  Apply blur to the transformed asset when blur is active.

4.  Apply rotation.

5.  Build optional shadow/glow layers from the transformed asset.

6.  Apply mask progress/reveal.

7.  Combine keyframe opacity with native preset alpha.

8.  Place asset using position X/Y plus native motion terms.

9.  Composite into Scene background in deterministic layer order.

This order is provisional in STEP 00 and must be validated with visual fixtures in the implementation-planning step before coding is authorized.

# 13. UI Scope for v0.2.1

No UI redesign is authorized by STEP 00. The implementation should reuse the existing animation editor and keyframe editing pattern. New controls are permitted only where required to expose newly activated tracks, and they must respect the frozen white/blue visual system and existing interaction conventions.

Property selector may expose advanced tracks only after the corresponding backend support gate passes.

Unsupported properties must remain unavailable or visibly marked, never shown as working while silently falling back.

Locked assignments remain protected from batch/random/AI overwrite.

Undo/Redo must cover every advanced keyframe edit atomically.

Copy/Paste Scene animation must preserve advanced tracks by asset slot and respect locked targets.

# 14. AI / Random Animation Interaction

Advanced keyframes must not be automatically emitted by Gemini/Random modes until deterministic presets are defined and validated. The first implementation may allow manual advanced tracks while AI/Random continues to select the stable 21 preset effects. Promotion into AI/Random becomes a separate gate after manual preview/render parity is proven.

No AI-generated arbitrary numeric keyframes in the first advanced-keyframe wave.

When AI support is later enabled, it must output bounded preset-level instructions converted locally into deterministic tracks.

API key behavior, 100-slot rotation/failover, and secret handling remain unchanged.

# 15. Validation and Fail-Soft Contract

| Condition | Required signal | Required behavior |
| --- | --- | --- |
| Unknown property | Reject at domain model / validation | Never serialize silently |
| Declared but inactive property | KEYFRAME_TRACK_FALLBACK warning | Render ignores track and preserves stable baseline |
| Unsupported interpolation | KEYFRAME_TRACK_FALLBACK warning | No partial application |
| Velocity/overshoot before activation | Fallback warning | No hidden approximation |
| Unsafe crop combination | Validation error or deterministic clamp per final decision | Never negative/zero frame |
| Non-finite values | Domain validation error | Project remains unmodified |
| FFmpeg filter unavailable | Preflight failure with actionable message | No corrupt final output |
| Preview adapter failure | Visible issue + static/fail-soft preview | No app crash |

# 16. Testing Strategy

## 16.1 Unit tests

Exact clamping boundaries for every advanced property.

Evaluation vectors at t=0, 0.25, 0.5, 0.75, 1.0 for hold/linear/easing/bezier when activated.

Velocity/overshoot deterministic math and safe-bound behavior.

Composition with legacy 21 effects remains additive/multiplicative according to the frozen contract.

## 16.2 Preview/render parity tests

Numerical parity vectors for every promoted track.

Pixel or geometry assertions for crop/mask where numerical scalar comparison is insufficient.

No advanced property may be listed as active unless both preview and FFmpeg paths are tested.

## 16.3 Real FFmpeg integration

Short synthetic render for every promoted property on Windows CI with ffprobe output verification.

Combined stress scene: crop + scale + rotation + opacity + blur + shadow/glow/mask as applicable.

Selection In/Out render and staged-output validation must still pass.

## 16.4 Regression

All 21 preset animations remain working.

Existing 630+ acceptance suite must not regress.

Project v1/v2/v3 open/migration behavior remains unchanged unless a later schema gate explicitly changes it.

# 17. Performance Budgets

Advanced filters can turn a stable editor into an unusable one if preview or FFmpeg graphs become too heavy. v0.2.1 therefore needs explicit performance gates rather than only correctness tests.

Preview must remain interactive at representative 720p/1080p canvas sizes for one and two assets per Scene.

Blur/shadow/glow must have bounded parameter ranges; no unbounded kernel/radius values.

Final render benchmark must compare foundational-only baseline against each promoted advanced property.

A severe regression must block promotion even if visual correctness is PASS.

No GPU-only dependency is allowed in this maintenance line unless separately approved and proven portable.

# 18. Backward Compatibility and Project Safety

Because the schema already knows the advanced property names and interpolation enum, the preferred v0.2.1 path is to keep schema_version=3. Existing projects containing fail-soft advanced tracks can become active after upgrade, so that behavior must be tested deliberately. The release notes must state that previously ignored declared tracks may begin rendering in v0.2.1.

Old projects with only position/scale/rotation must render identically within tolerance.

Projects containing inactive advanced tracks must be surfaced in validation before promotion and covered by fixtures.

No destructive rewrite solely to activate a property.

Save/Save As remains atomic; migration backup logic remains unchanged unless a schema bump is explicitly approved.

# 19. Security and Secret Boundaries

Advanced animation work must not expand access to credentials, filesystem, network, or provider internals. Animation evaluator/compiler remains pure or adapter-scoped. Gemini credential storage and redaction contracts are unchanged.

No paths, API keys, credentials, or provider responses in animation tracks.

No subprocess calls from domain or presentation layers.

FFmpeg command construction stays in rendering/compiler adapters.

Validation messages must not echo sensitive file metadata beyond existing policy.

# 20. Proposed v0.2.1 Work Breakdown

| STEP | Purpose | Output | Mode | Gate |
| --- | --- | --- | --- | --- |
| STEP 00 | Scope lock & gap audit | This document | No coding | PASS required |
| STEP 01 | Mathematical/property contract | Detailed DOCX | No coding | Freeze limits/order/parity rules |
| STEP 02 | Preview/render architecture plan | Detailed DOCX | No coding | Adapters + graph order approved |
| STEP 03 | UI/keyframe editor extension plan | Detailed DOCX | No coding | No redesign; controls mapped |
| STEP 04 | Test/benchmark/release plan | Detailed DOCX | No coding | Acceptance matrix frozen |
| STEP 05 | Source-of-truth sync + coding gate | Repo docs/status | No feature coding until gate PASS | All planning present |
| STEP 06 | Opacity + crop implementation | Code/tests | Implementation | Preview/render parity PASS |
| STEP 07 | Bezier/velocity/overshoot implementation | Code/tests | Implementation | Math parity PASS |
| STEP 08 | Blur + shadow + glow + mask implementation | Code/tests/benchmarks | Implementation | Performance + parity PASS |
| STEP 09 | Manual editor/Undo/Redo/Copy-Paste integration | Code/tests | Implementation | Interaction regression PASS |
| STEP 10 | AI/Random promotion decision | Code only if justified | Implementation/decision | Deterministic bounded presets only |
| STEP 11 | Windows acceptance + 0.2.1 RC | CI/artifacts | Release gate | User/automated acceptance PASS |
| STEP 12 | Final v0.2.1 release | Immutable release | Release | All gates PASS |

# 21. STEP 00 Risk Register

| ID | Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Preview/render mismatch | High | High | Shared test vectors; no promotion without parity |
| R2 | FFmpeg graph explosion from blur/shadow/glow | High | Medium | Bound values; benchmark each layer; staged activation |
| R3 | Crop creates invalid dimensions | High | Medium | Combined-edge guard + even-size output |
| R4 | Bezier semantics differ across backends | High | Medium | Freeze math in STEP 01; deterministic expression tests |
| R5 | Existing projects change unexpectedly | High | Medium | Compatibility fixtures for inactive advanced tracks |
| R6 | UI becomes crowded/complex | Medium | Medium | Reuse editor; progressive disclosure; no redesign |
| R7 | Random/AI creates unsafe values | Medium | High if enabled early | Keep AI/Random advanced generation disabled until later gate |
| R8 | Performance regression | High | Medium | 1080p benchmarks + parameter caps |
| R9 | v0.2.0 accidentally modified | Critical | Low | Work only on v0.2.1 branch; immutable tag/release guard |

# 22. Definition of Done for Each Promoted Property

1.  Property has explicit units, safe range, default/neutral value, and clamp behavior.

2.  Preview implementation produces deterministic output across scrubbing/playback.

3.  FFmpeg compiler produces deterministic expression/filter graph.

4.  Preview and final render agree on evaluated value/geometry within defined tolerance.

5.  Real FFmpeg render completes and ffprobe verifies output.

6.  Validation no longer reports KEYFRAME_TRACK_FALLBACK for that property.

7.  Undo/Redo and Save/Reopen preserve the track exactly.

8.  Copy/Paste Scene animation preserves the track while locked target protection still works.

9.  No regression in 21 preset animation coverage.

10.  Windows packaged EXE acceptance remains PASS.

# 23. Explicit Non-Goals for v0.2.1

No general-purpose Premiere/After Effects style node graph.

No arbitrary vector mask path editor.

No GPU-only renderer migration.

No replacement of FFmpeg CLI production backend.

No multitrack NLE redesign.

No animated shadow/glow color, angle, or complex multi-parameter curve unless separately planned.

No AI-generated unconstrained keyframe arrays in the initial advanced animation wave.

No modification or re-publication of v0.2.0.

# 24. STEP 00 Gate Decision

STEP 00 RESULT: PASS for planning continuation. The repository has a suitable architecture for v0.2.1 advanced animation work. The existing domain model already declares the requested advanced properties and bezier/velocity/overshoot fields, while the current support layer intentionally leaves them fail-soft. The correct strategy is activation through the existing evaluator/preview/compiler/validation architecture, not replacement of the animation engine.

Coding remains BLOCKED. The next permitted action is STEP 01: freeze the exact mathematical and semantic contract for every property/interpolation, including limits, composition order, crop safety, bezier formula, velocity behavior, overshoot behavior, and preview/render tolerance. STEP 01 must also be delivered as a detailed DOCX before any implementation begins.

# 25. Handoff Summary for Another AI/Session

Read V2_IMPLEMENTATION_STATUS.md and V2_0.2.0_FINAL_STATUS.md first.

Treat v0.2.0 and commit c6ad75308d302cd816301a2a7a34ebe7eb4148a7 as immutable published release evidence.

Use main closure commit bf805011373d339e1290c1b645daaabdad12b750 as the planning baseline for v0.2.1.

Current production keyframes: position_x, position_y, scale, rotation_degrees.

Declared but inactive: opacity, crop_left/top/right/bottom, blur, shadow, glow, mask_progress.

Declared but inactive interpolation behavior: bezier; velocity; overshoot.

Do not code until STEP 01-05 planning/source-of-truth gates are complete.

Do not redesign UI or replace FFmpeg. Use adapters and preserve preview/final parity.

STEP 00 GATE: PASS  |  NEXT: STEP 01 - MATHEMATICAL & PROPERTY CONTRACT  |  CODING: BLOCKED