V2 AI VIDEO COMPOSER

# STEP 02 — Backend Feasibility
& Render Architecture

Advanced Animation • v0.2.1 Planning

| Control | Locked value |
| --- | --- |
| Stable release | v0.2.0 is immutable; no modification or republish. |
| Planning branch | v2/0.2.1-advanced-animation-planning |
| Planning baseline | bf805011373d339e1290c1b645daaabdad12b750 |
| Depends on | STEP 00 PASS + STEP 01 Mathematical & Property Contract PASS |
| STEP purpose | Prove how every advanced property can be previewed, compiled, probed, tested, failed safely, and rolled back. |
| Implementation status | PLANNING ONLY — production coding remains BLOCKED. |

Executive decision: Keep the existing FFmpeg CLI reference renderer. Extend it with a staged per-asset RGBA pipeline, dynamic alpha expressions, named commandable blur filters, and capability probes. Do not replace FFmpeg and do not introduce a new rendering engine.

# 1. Purpose, constraints, and feasibility verdict

STEP 02 converts the mathematical contract from STEP 01 into a truthful backend architecture. The objective is not to make every property look possible on paper; it is to determine which mechanisms are safe enough to become production work in later implementation waves.

Preserve the existing Scene-based compositor and frozen UI direction.

Keep presentation → application → domain boundaries; filesystem/subprocess work stays behind infrastructure/services.

Do not depend on optional GPU/CUDA filters for correctness. CPU FFmpeg CLI remains the reference path.

Capability support is determined by probing filters/commands and running micro-render proofs, not by trusting a version string alone.

Known advanced-v1 content must fail preflight when its required backend is unavailable; no silent downgrade to linear/no-effect behavior.

| Feature | Preview path | Final FFmpeg path | STEP 02 verdict |
| --- | --- | --- | --- |
| Opacity | Qt QPainter opacity; exact scalar evaluator | Post-group alpha multiplication using time-aware RGBA equation | GO |
| Crop L/T/R/B | Qt clipping on stable asset canvas | Dynamic spatial alpha clip; do not animate FFmpeg crop w/h | GO |
| Mask progress | Qt left-to-right clip | Dynamic spatial alpha gate | GO |
| Blur | Qt animated blur for interaction + FFmpeg truth frame | Named gblur + runtime sigma commands | PROTOTYPE-GATED |
| Shadow | Qt drop-shadow interaction preview + FFmpeg truth frame | Alpha branch + gblur + offset/color + overlay | PROTOTYPE-GATED |
| Glow | Qt blur/color interaction preview + FFmpeg truth frame | Centered alpha branch + gblur + color + overlay | PROTOTYPE-GATED |
| Bezier/velocity/overshoot | Shared scalar evaluator | Expression compiler or frame-sampled command scheduler | GO, backend-specific gate |

Critical feasibility discovery: FFmpeg crop width/height are configured once (or changed by commands), while crop x/y are per-frame. Therefore four independently animated crop edges cannot truthfully use a normal crop filter. v0.2.1 defines crop as a non-destructive visibility clip on a stable asset canvas and implements it through the alpha plane.

# 2. Target architecture: one evaluator, two preview tiers, one final renderer

All paths consume the same normalized keyframe state. The evaluator is the only authority for interpolation, easing, Bezier tangents, velocity, overshoot, clamping, crop normalization, and advanced-v1 activation. Rendering backends consume evaluated values; they do not invent alternate math.

| Layer | Responsibility | Must not do |
| --- | --- | --- |
| Domain evaluator | Evaluate scalar tracks and crop joint normalization; expose deterministic state at normalized time. | No Qt, subprocess, file IO, FFmpeg syntax. |
| Animation compiler | Translate evaluator functions into FFmpeg expressions or sampled command schedules. | No UI state; no secret/project mutation. |
| Interactive Qt preview | Fast editing feedback for all properties; exact geometry/light alpha, calibrated heavy-effect approximation. | Must not be the acceptance truth for blur/shadow/glow. |
| FFmpeg truth preview | Exact selected-frame/short-proxy proof using the final compiler for heavy effects. | Must not block the UI thread. |
| Final FFmpeg renderer | Canonical production output with staging, validation, cancellation and ffprobe verification. | No silent fallback for advanced-v1. |
| Capability service | Probe required filters, commands, pixel formats and micro-render behavior. | Do not infer capability from version string only. |

## 2.1 Preview truth model

Lightweight live preview: position, scale, rotation, opacity, crop and mask are rendered directly through Qt using the shared evaluator. These should remain responsive during playback and scrubbing.

Heavy interactive preview: blur/shadow/glow may use QGraphicsBlurEffect / QGraphicsDropShadowEffect at preview resolution for responsive editing. Their radius is device-coordinate based, so this path is not declared numerically identical to FFmpeg Gaussian sigma.

Heavy truth preview: after a short debounce or on scrub settle, an asynchronous FFmpeg frame/proxy is generated with the same compiler used for final render. This is the canonical parity evidence for heavy effects.

Stale preview jobs are cancellable and discarded by generation ID. No old heavy-preview result may overwrite a newer edit.

UI rule: No layout redesign is required. Existing preview/status surfaces may report “memperbarui preview efek” while an exact heavy truth frame is being regenerated.

# 3. Final per-asset FFmpeg pipeline

The current builder scales/rotates/fades an asset and overlays it immediately. Advanced effects require a stable transparent per-asset composition stage before the final Scene overlay. The builder should therefore produce an asset-local RGBA chain first, then overlay that completed asset group onto the Scene background.

| Stage | Purpose | Planned FFmpeg mechanism |
| --- | --- | --- |
| A. Normalize | Stable alpha-capable working format and PTS. | format=rgba + setpts=PTS-STARTPTS |
| B. Crop clip | Apply four animated crop fractions without changing canvas dimensions. | Spatial alpha equation using X/Y/T; crop is clip semantics, not resize. |
| C. Blur | Animate Gaussian blur intensity while respecting crop visibility. | premultiply → named gblur → unpremultiply; sigma updated by sendcmd schedule; reapply clip mask if needed to preserve hard crop boundary. |
| D. Scale | Existing multiplicative legacy + keyframe scale. | Existing scale eval=frame compiler. |
| E. Rotation | Existing legacy + keyframe rotation. | Existing rotate frame expression. |
| F. Mask progress | Left-to-right reveal in transformed local canvas. | Spatial alpha gate from mask_progress(T). |
| G. Shadow/glow | Create effect layers from post-mask alpha and compose behind/around source. | split/alphaextract, commandable gblur branches, color/alpha shaping, overlay. |
| H. Opacity | Global asset-group opacity after source + shadow/glow composition. | Final alpha multiplier using time-aware expression. |
| I. Position | Place completed group on Scene canvas. | Existing overlay x/y expression, eval per frame. |

Why premultiply/unpremultiply is included: blur around transparent clipped regions can create dark/incorrect color fringes if RGB and alpha are processed inconsistently. The prototype must prove the selected premultiply strategy on transparent PNG edges before blur is promoted.

## 3.1 Stable-canvas crop semantics

In v0.2.1, crop_left/top/right/bottom remove visibility but do not resize the asset’s logical canvas or move its anchor. This makes four-side animation possible with a fixed filter graph, keeps position math stable, and ensures scale/rotation transform the clipped content and clip boundary together.

# 4. Dynamic alpha compiler: opacity, crop, mask

FFmpeg geq exposes pixel coordinates X/Y and frame time T, making it suitable for spatial/time-dependent alpha. The compiler should generate functions from the same keyframe expressions used by the scalar evaluator.

| Component | Conceptual expression | Notes |
| --- | --- | --- |
| Crop gate | inside(X/W, L(T), 1-R(T)) × inside(Y/H, Tcrop(T), 1-B(T)) | L/R/T/B are normalized fractions after joint crop normalization. |
| Mask gate | X/W <= mask_progress(T) | Hard edge in v0.2.1. No feather schema. |
| Pre-effect alpha | source_alpha × crop_gate | Used before heavy effect construction. |
| Post-mask alpha | current_alpha × mask_gate | Applied after rotation according to STEP 01 ordering. |
| Final opacity | group_alpha × opacity(T) | Applied after source + shadow/glow group composition. |

Generate expressions with explicit min/max clamping; never trust raw serialized values.

Use FFmpeg T (uppercase) inside geq expressions; do not confuse it with generic t used by other filters.

The compiler must escape commas/colons/backslashes centrally; no ad-hoc string escaping in presentation code.

Combine spatial predicates into as few alpha passes as ordering permits. Crop and mask cannot always be merged because blur/shadow/glow sit between their semantic stages.

Opacity is not implemented with colorchannelmixer because its alpha gain is a scalar option, not a time expression; arbitrary keyframes need a time-aware path.

Promotion proof: a synthetic RGBA checkerboard with transparent corners must render crop, mask, and opacity at exact boundary timestamps with no unexpected opaque pixels and no one-frame lag.

# 5. Heavy effects: command-scheduled blur, shadow and glow

FFmpeg gblur exposes sigma as a runtime-commandable option. The production design therefore keeps a named gblur instance and generates a sendcmd schedule from the evaluated keyframe value at output-frame times. This avoids inventing a second interpolation system inside FFmpeg.

| Effect | Filter topology | Dynamic controls |
| --- | --- | --- |
| Blur | cropped RGBA → premultiply → gblur@asset_blur → unpremultiply → crop-boundary guard | sigma command from blur(t); dedupe adjacent equal rounded values. |
| Shadow | post-mask alpha → blur branch → black colorized matte → offset overlay behind source | sigma, shadow alpha, and x/y offset derived from shadow(t); sigma via command, offset through overlay expression. |
| Glow | post-mask alpha → centered blur branch → white/colorized matte → overlay behind/around source | sigma and glow alpha from glow(t); sigma via command. |

## 5.1 Command scheduler contract

A command schedule is generated per Scene render job, never persisted into the project file.

Sample at output frame timestamps because final visual output is frame-discrete. Bezier/velocity/overshoot are evaluated first; the resulting scalar is mapped to sigma.

Round sigma to 0.01 px for command text stability; emit a new command only when the rounded value changes.

Use unique named targets such as gblur@scene03_assetA001_blur to prevent commands from affecting another asset.

Command files live inside the existing staged render workspace and are deleted on success/cancel according to job cleanup rules.

If FFmpeg rejects a required command during capability microprobe or render preflight, advanced-v1 rendering fails closed.

Important constraint: boxblur radius expressions do not provide a time variable in their documented expression constants and are configured from frame dimensions. It is not selected as the canonical dynamic blur path.

# 6. Qt preview mapping and parity policy

| Property | Interactive Qt mechanism | Parity classification |
| --- | --- | --- |
| position/scale/rotation | Existing QPainter/QPixmap transform path | Exact evaluator + geometry tolerance |
| opacity | QPainter.setOpacity on final asset group | Exact scalar; alpha tolerance applies |
| crop | Clip/source visibility rectangle computed from normalized edges | Exact geometry semantics on stable canvas |
| mask_progress | Animated left-to-right clip rectangle/path | Exact hard-edge semantics |
| blur | QGraphicsBlurEffect with AnimationHint at preview-device radius | Responsive approximation; exact truth frame required |
| shadow | QGraphicsDropShadowEffect with derived radius/offset/color alpha | Responsive approximation; exact truth frame required |
| glow | Offscreen blurred/colorized duplicate using Qt graphics effect primitives | Responsive approximation; exact truth frame required |

All Qt preview values come from the same AdvancedAnimationState evaluator as the compiler.

Qt heavy effects may be cached only while source pixels and effect inputs are unchanged; invalidation is keyed to Scene/asset/effect revision.

The strict STEP 01 blur/shadow/glow parity thresholds are measured against the FFmpeg truth-preview/final path, not against the interactive Qt approximation.

The interactive path must never be described in diagnostics or release notes as pixel-identical to final rendering.

If exact FFmpeg truth preview is unavailable, the editor can still show lightweight properties but must expose heavy preview as unavailable and final preflight remains authoritative.

## 6.1 Exact truth-preview job

1. Debounce heavy effect edits for approximately 200–300 ms to avoid spawning a subprocess for every slider tick.

2. Render the selected Scene or selected frame at preview resolution using the same filter compiler and capability set as final output.

3. Use JobManager cancellation. A new edit increments a generation ID; stale output is discarded even if the old process exits successfully.

4. Cache by source fingerprint + Scene animation state + preview resolution + FFmpeg capability fingerprint.

# 7. Capability probing and preflight contract

Capability detection is feature-based. A machine can report a high FFmpeg version while being built without a required filter, so v0.2.1 does not use version numbers as the sole gate.

| Capability | Probe | Used by |
| --- | --- | --- |
| RGBA/time alpha | Presence + micro-render of format/geq with X/Y/T and alpha | opacity, crop, mask |
| Dynamic blur | gblur present; filter help indicates commandable sigma; sendcmd micro-render changes sigma during clip | blur, shadow, glow |
| Alpha handling | alphaextract/alphamerge and premultiply/unpremultiply micro-render | shadow/glow and transparent-edge blur |
| Overlay expressions | overlay supports frame-evaluated x/y and transparent alpha composition | position, shadow offset, Scene composition |
| Existing transform | scale eval=frame + rotate frame expressions | foundational compatibility |

## 7.1 Project-aware capability requirements

A project using only foundational tracks does not require advanced filters and must render exactly as v0.2.0.

An advanced-v1 project using opacity/crop/mask requires the dynamic-alpha capability.

An advanced-v1 project using blur requires dynamic-blur + alpha-handling capabilities.

Shadow/glow require dynamic-blur, alpha-handling and overlay capabilities.

Missing required capability is an ERROR such as ADVANCED_BACKEND_UNAVAILABLE, not KEYFRAME_TRACK_FALLBACK.

Probe results are cached per resolved FFmpeg executable path + binary fingerprint. Changing FFmpeg invalidates cache.

No dependency promotion: PyAV/MLT/libopenshot remain outside runtime unless a later planning gate explicitly reopens that decision. v0.2.1 is an extension of the proven FFmpeg CLI path.

# 8. Performance, scheduling, and resource budgets

Performance gates are expressed relative to the existing baseline where possible so that CI hardware variation does not turn a healthy implementation into a false failure.

| Area | Budget / gate | Measurement |
| --- | --- | --- |
| Qt lightweight playback | Target 30 fps at 1280×720 with up to 2 assets; no repeated UI stall >100 ms. | Instrument preview-frame paint/update duration. |
| Heavy edit responsiveness | UI action returns immediately; exact-preview work always background/cancellable. | Job submission latency and cancellation acknowledgement. |
| Truth-preview cancellation | New edit invalidates stale job; cancellation acknowledgement target <500 ms. | JobManager integration test. |
| Opacity/crop/mask final | Target ≤2.5× matching v0.2.0 synthetic baseline render time. | Same runner, same frame size/duration. |
| Single blur final | Target ≤4× baseline. | Synthetic transparent asset with animated sigma. |
| Blur + shadow + glow | Target ≤8× baseline; exceeding requires explicit optimization or scope decision. | Worst-case 2-asset Scene benchmark. |
| Memory | No unbounded frame cache. Heavy preview cache bounded by selected Scene/revision. | Process RSS + cache entry assertions. |

Command schedule size is proportional to frames whose rounded sigma actually changes, not blindly one line per frame when values are constant.

4K is a correctness gate first, not an absolute speed gate. Performance comparison remains relative to the same-machine baseline.

No heavy effect processing runs on the Qt GUI thread.

Staged-output validation and atomic replacement remain mandatory for final render.

# 9. Real-render proof matrix before property promotion

A property is not marked production-ready because its filter string compiles. Each promotion wave must execute real FFmpeg renders and inspect/measure frames at deterministic timestamps.

| Proof family | Cases |
| --- | --- |
| Scalar boundaries | 0, neutral, midpoint, maximum; exact keyframe timestamps; just-before/at/after hold boundary. |
| Interpolation | linear, all existing easing modes, Bezier default velocity, velocity 0/1/4, overshoot 0/0.25/0.50. |
| Assets | opaque JPG/PNG; RGBA PNG with transparent edge; high-contrast checkerboard; thin-line alpha asset. |
| Scene shape | single asset; double asset; legacy preset + advanced track; locked assignment copy/paste regression. |
| Resolution/FPS | 1280×720, 1920×1080, 3840×2160; 30 fps and targeted 60 fps smoke. |
| Combinations | crop+blur; crop+rotation; mask+shadow; glow+opacity; blur+shadow+glow+opacity; position + heavy effects. |
| Cancellation | cancel during truth preview, during gblur command sequence, and during final render; no staged artifact promoted. |
| Backward compatibility | v0.2.0 project without advanced-v1 marker produces unchanged graph/output behavior and warnings for dormant advanced tracks. |

## 9.1 Promotion gates

1. Compiler unit gate: deterministic expression/command generation and escaping.

2. Preview evaluator gate: scalar/geometry state matches STEP 01 tolerances.

3. Real FFmpeg micro-render gate: filter exists and runtime commands succeed.

4. Parity gate: exact truth-preview/final sample comparison meets property-specific tolerance.

5. Windows gate: packaged application can create/open/save/render an advanced-v1 project without secrets or orphan subprocesses.

6. Regression gate: all v0.2.0 foundational behavior and 21 preset animations remain green.

# 10. Failure policy, rollback boundaries, and staging strategy

| Condition | Required behavior |
| --- | --- |
| Old project, no advanced-v1 marker | Foundational-only behavior. Advanced dormant tracks warn and remain ignored. |
| Advanced-v1 + missing dynamic-alpha capability | Preflight ERROR; no render start. |
| Advanced-v1 + missing commandable gblur for used heavy property | Preflight ERROR; do not replace with static blur or no blur. |
| Malformed/unsafe keyframe value | Fail closed before FFmpeg; keep project file unchanged. |
| Crop sum over safety limit | Normalize proportionally, report deterministic warning, render normalized value. |
| Truth preview job fails | Keep editor responsive; show error state; final render remains governed by preflight. |
| Final render fails/cancels | Staged output is not promoted; diagnostics redact sensitive paths/credentials according to existing rules. |

## 10.1 Implementation waves after all planning gates

| Wave | Scope | Promotion condition |
| --- | --- | --- |
| K0 | Shared advanced-v1 activation + evaluator/compiler scaffolding | No v0.2.0 output regression. |
| K1 | Opacity | Qt + FFmpeg alpha parity and real-render pass. |
| K2 | Crop four-side | Stable-canvas clip semantics pass boundary/rotation combinations. |
| K3 | Blur | sendcmd/gblur prototype passes capability, parity, transparent-edge and performance gates. |
| K4 | Shadow + glow | Alpha branches, offset, blur, opacity, performance all pass. |
| K5 | Mask progress | Hard-edge reveal parity pass. |
| K6 | Bezier + velocity + overshoot | Evaluator, expressions and heavy command scheduler parity pass. |
| K7 | Transactional editing/UI integration | Undo/redo, copy/paste, locks, marker activation, recovery pass. |
| K8 | Windows acceptance + v0.2.1 RC | Full suite + real render + portable + user acceptance evidence. |

Release rule: v0.2.1 may not claim “advanced animation complete” unless every property in the locked release scope passes its promotion gate. A failed heavy-effect prototype must trigger an explicit scope decision or postpone the release—not a hidden fallback.

# 11. Risk register and mitigations

| Risk | Severity | Mitigation / gate |
| --- | --- | --- |
| geq alpha processing is CPU-heavy at 4K | High | Combine passes where ordering permits; benchmark relative to baseline; keep UI work off-thread. |
| gblur command timing is one frame late/early | High | Synthetic step-change proof at exact timestamps on Windows; fail promotion if observed. |
| Transparent edge halos after blur | High | Premultiply/unpremultiply prototype + checkerboard/alpha-edge golden tests. |
| Qt heavy preview differs visually from FFmpeg | Medium | Classify Qt as interaction approximation; exact FFmpeg truth-preview is parity authority. |
| Command file escaping fails on Windows paths | High | Central escaping helper; temp path tests with spaces/non-ASCII; command-file microprobe. |
| Two-asset Scene graph explodes | Medium | Reusable asset-chain builder; unique labels/targets; filtergraph snapshot tests. |
| Advanced marker activates legacy project unexpectedly | High | Only explicit advanced edit transaction writes advanced-v1 marker; open/render never promotes. |
| Memory pressure from exact preview cache | Medium | Bound cache to active Scene/revision/resolution; discard stale frames promptly. |

## 11.1 Stop conditions

STOP K3 if commandable gblur cannot pass frame-accurate Windows micro-render proof.

STOP K4 if transparent alpha branch artifacts cannot meet the STEP 01 tolerances without a new runtime dependency.

STOP release if any foundational/21-preset regression appears.

STOP coding if planning DOCX/source-of-truth sync is incomplete before implementation gate.

# 12. Source evidence, STEP 02 gate, and next action

External feasibility checks were grounded in official FFmpeg and Qt documentation. Repository decisions remain authoritative for project-specific architecture.

| Source | Evidence used |
| --- | --- |
| FFmpeg Filters Documentation — ffmpeg.org/ffmpeg-filters.html | crop w/h configuration-time vs x/y per-frame; geq X/Y/T alpha expressions; overlay frame expressions; gblur runtime commands; premultiply/unpremultiply. |
| FFmpeg filter command documentation | Runtime-command model and named filter targets via sendcmd. |
| Qt 6.11 QGraphicsBlurEffect documentation | Device-coordinate blur radius and AnimationHint behavior. |
| Qt QGraphicsDropShadowEffect documentation | Animated blur radius, color and device-coordinate offset available for interaction preview. |
| Qt QPainter/QImage documentation | Alpha compositing, transforms and image clipping primitives for lightweight preview. |
| Repository v0.2.0 source | Existing FFmpeg builder, evaluator, preflight, JobManager, preview and capability boundaries. |

## 12.1 STEP 02 gate result

| Gate | Result |
| --- | --- |
| No renderer replacement required | PASS |
| Opacity/crop/mask technically feasible on current architecture | PASS |
| Blur/shadow/glow feasible only with prototype gates and exact FFmpeg truth-preview | PASS WITH GATES |
| Bezier/velocity/overshoot compatible with existing scalar schema | PASS |
| Feature-based capability probing defined | PASS |
| Failure/rollback policy defined | PASS |
| Production coding authorized | NO — BLOCKED |

## 12.2 Next exact action

STEP 03 — Data Contract, Activation & Migration Plan

STEP 03 must freeze how advanced-v1 activation is represented in ProjectState metadata, how explicit promotion is transacted, how save/open/recovery preserve dormant advanced tracks, how copy/paste/undo/redo propagate the marker, how validation distinguishes warning vs error, and how v0.2.0 projects remain byte/behavior compatible until an intentional advanced edit occurs.

STEP 02 STATUS: PASS   •   CODING GATE: BLOCKED