STEP 03

# Data Contract, Activation & Migration Plan

V2 AI Video Composer · Target v0.2.1 · Advanced Animation / Keyframe

Status: PLANNING ONLY — Production Coding Remains BLOCKED

Executive decision STEP 03 adopts a dual-schema capability model. Schema v3 remains the legacy-compatible state. Schema v4 means the project has explicitly entered the advanced-v1 animation contract. There is NO automatic v3→v4 migration during open/save. The first successful advanced-keyframe edit promotes the entire project transactionally to v4 + metadata["animation_keyframe_contract"]="advanced-v1".

# 1. Purpose and non-negotiable goals

Protect the immutable v0.2.0 release and preserve old-project behavior after upgrading to v0.2.1.

Make advanced activation explicit, atomic, undoable, recoverable, and impossible to trigger merely by opening, previewing, rendering, saving, randomizing presets, or using AI presets.

Ensure any project that truly uses advanced-v1 fails closed when opened by v0.2.0, instead of silently ignoring advanced tracks.

Preserve existing immutable ProjectState / ProjectHistory architecture rather than introducing an external mutable editor state.

Keep recovery and backup semantics deterministic and never overwrite the first safety backup.

# 2. Existing baseline confirmed in the repository

| Area | Current v0.2.0 behavior | STEP 03 consequence |
| --- | --- | --- |
| Project data | ProjectState already stores schema_version, animations, keyframe tracks and string→string metadata. | No new top-level feature container is required. |
| Serializer | Schema v3 parses all declared transform property names, bezier, velocity and overshoot. | Old app can parse dormant advanced data; marker alone would not protect backward rendering. |
| Migrations | v1→v2→v3 are deterministic and non-mutating. | Keep those migrations; advanced activation must not be another automatic migration. |
| History | Commands produce immutable ProjectState snapshots; ProjectTransaction is atomic if a child command raises. | Promotion + first advanced edit can be one history entry. |
| Recovery | Autosave is validated before restore; restore backs up current file and atomically replaces it. | Schema/contract validation must run on snapshots too. |
| Copy Scene Animations | Copies the complete AnimationAssignment by asset slot and rejects locked-target overwrite atomically. | Advanced tracks naturally copy; activation policy must remain project-level. |

# 3. Locked schema and contract model

Why schema v4 is required If an advanced project stayed schema v3, v0.2.0 would accept the file because its data model already recognizes opacity/crop/blur/shadow/glow/mask and bezier fields, then would ignore them during rendering. Schema v4 converts that dangerous silent degradation into the existing "future schema" hard rejection in v0.2.0.

| State | schema_version | Contract marker | Advanced semantics | Old v0.2.0 |
| --- | --- | --- | --- | --- |
| Legacy-compatible | 3 | absent | Dormant / ignored with warning | Can open |
| Advanced-v1 | 4 | advanced-v1 | Active | Must reject as future schema |
| Invalid A | 3 | advanced-v1 | Forbidden inconsistent state | v0.2.1 load fails |
| Invalid B | 4 | absent / unknown | Forbidden inconsistent state | v0.2.1 load fails |
| Future | ≥5 | any | Unknown | v0.2.1 load fails |

## 3.1 Recommended constants

MAX_SUPPORTED_SCHEMA_VERSION = 4
LEGACY_COMPAT_SCHEMA_VERSION = 3
ADVANCED_SCHEMA_VERSION = 4
ADVANCED_KEYFRAME_CONTRACT = "advanced-v1"

## 3.2 STEP 03 refinement of STEP 01

New v0.2.1 projects start as schema v3 with no advanced marker, not advanced-v1 by default.

This maximizes compatibility and ensures merely creating/saving a project does not make it unreadable by v0.2.0.

Only the first successfully committed advanced edit promotes the project to schema v4.

After promotion, the project is monotonic: normal editing never auto-demotes v4 back to v3, even when the final advanced track is removed.

# 4. Activation state machine

| From | Event | To | Required behavior |
| --- | --- | --- | --- |
| v3 legacy | Open / preview / render / ordinary save | v3 legacy | No marker, no disk promotion, advanced dormant tracks stay dormant. |
| v3 legacy | Foundational keyframe edit | v3 legacy | No promotion. |
| v3 legacy | First advanced property / bezier edit succeeds | v4 advanced-v1 | Atomic promotion + edit in one history entry. |
| v3 with dormant advanced data | First advanced edit after one-time activation acknowledgement | v4 advanced-v1 | Validate all dormant advanced tracks, then activate them together. |
| v4 advanced-v1 | Remove last advanced track | v4 advanced-v1 | No implicit demotion. |
| v4 advanced-v1 | Normal Save | v4 advanced-v1 | Persist marker and schema. |
| v4 advanced-v1 | Undo the never-saved first promotion | v3 legacy | Allowed in memory; original v3 can remain untouched. |
| v4 file on disk | Undo history to pre-promotion v3 then Save same path | BLOCK | Prevent schema downgrade overwrite. |

## 4.1 Dormant advanced tracks

Schema v3 may legally contain advanced property names or bezier/velocity/overshoot data because v0.2.0 already serialized them.

Without advanced-v1, these tracks remain preserved but inactive and produce a distinct ADVANCED_TRACK_DORMANT warning.

Promotion scans every dormant advanced track in the project. Invalid/corrupt data blocks promotion.

If dormant advanced tracks exist outside the track being edited, the UI must show a one-time activation summary before committing because promotion will activate all valid dormant advanced tracks project-wide.

No background service, render, save, copy/paste, Auto AI, or Random operation may implicitly acknowledge that activation.

# 5. First advanced edit: atomic command contract

No standalone public “Promote” button/command in the application layer Activation should occur only as part of a successful advanced edit. This prevents a project from becoming schema v4 merely because a metadata command ran without any advanced semantic change.

| Order | Validation / mutation step | Failure behavior |
| --- | --- | --- |
| 1 | Resolve Scene/asset target and existing assignment. | Missing target → reject, no history entry. |
| 2 | Reject changes to a locked assignment. | Locked → reject, no promotion. |
| 3 | Validate track shape, finite values, property/interpolation contract and dormant project-wide tracks. | Any invalid data → reject. |
| 4 | If dormant tracks outside target exist, require explicit activation acknowledgement token/flag from UI. | Missing acknowledgement → typed activation-required result; no mutation. |
| 5 | For an advanced edit on v3, candidate state becomes schema 4 + metadata marker advanced-v1. | Still local candidate only. |
| 6 | Insert/replace/remove requested keyframe track on the candidate assignment. | Any command failure discards candidate. |
| 7 | Return one immutable ProjectState to ProjectHistory. | One undo/redo entry covers promotion and edit. |

## 5.1 Recommended command semantics

A SetAnimationKeyframeTrack-style command may edit foundational or advanced tracks.

Foundational-only edits never promote.

Advanced property names or bezier/velocity/overshoot trigger the promotion path.

The command must never mutate project.metadata or project.schema_version before all target/lock/track validations pass.

A dedicated internal helper may build the promoted candidate, but no independently callable promotion command should be exposed to normal UI actions.

## 5.2 Value normalization

Persisted keyframe values remain finite raw values, matching the existing foundational model.

Runtime evaluation applies STEP 01 hard clamping; promotion does not rewrite raw values merely because they exceed display limits.

Validation emits warnings when runtime clamping or crop joint normalization would occur.

NaN/Inf and structurally corrupt values remain hard errors before promotion/open/render.

# 6. Serializer, open and save behavior

| Operation | v3 legacy | v4 advanced-v1 |
| --- | --- | --- |
| dumps_project | Write schema 3 exactly; do not force maximum schema. | Write schema 4 + exact advanced-v1 marker. |
| loads_project | v1/v2 auto-migrate only to v3; v3 stays v3. | Load v4 directly after contract consistency validation. |
| Open | No disk write and no activation. | No disk write; advanced semantics active after validation. |
| Ordinary Save | Remain v3 if no promotion occurred. | Remain v4; marker preserved. |
| Save As to new path | Write current in-memory schema; no source backup needed. | Write v4 to new path. |
| Overwrite older file | Backup only if target file schema is lower than candidate schema. | First v3→v4 overwrite creates pre-schema-v4 backup. |
| Schema downgrade overwrite | Never needed in normal v3 flow. | Blocked if disk target is v4 and in-memory candidate is v3. |

## 6.1 Serializer architecture change

dumps_project() must serialize project.schema_version after validating it is a supported state; it must stop blindly replacing it with the maximum supported schema.

loads_project() must distinguish maximum-readable schema from automatic migration target.

Automatic migration path remains v1→v2→v3. There is intentionally NO generic automatic v3→v4 migration.

Schema v4 is reached only through application-level semantic activation, never the persistence migration loop.

Schema/contract consistency is validated before constructing a live session.

## 6.2 Normal-save downgrade guard

Critical Undo/Save edge case After a first advanced edit is saved as v4, ProjectHistory may still allow Undo to the pre-promotion v3 state. Saving that v3 state over the same v4 file must be rejected as SCHEMA_DOWNGRADE_BLOCKED. The user can Redo, or deliberately Save As a separate legacy snapshot if the in-memory state contains no active advanced contract.

# 7. Backup and recovery contract

| Scenario | Required backup | Overwrite rule | Result |
| --- | --- | --- | --- |
| First manual Save v3 file → v4 state | <project>.pre-schema-v4.bak | Create once; never clobber. | Original v3 file recoverable. |
| Repeated v4 saves | None new | Do not touch first promotion backup. | Stable. |
| Save As new v4 path | None | Source file untouched. | New advanced file. |
| Autosave snapshot | No schema-promotion backup on .autosave | Snapshot preserves exact schema/marker. | Avoid backup clutter. |
| Restore autosave over project | <project>.pre-recovery.bak | Validate snapshot first; backup current project; atomic replace. | Explicit recovery may restore v3 or v4. |
| Corrupt/future/inconsistent snapshot | None | Fail before touching project/backup. | Existing project preserved. |

## 7.1 Recovery-specific downgrade rule

Normal Save may never downgrade a v4 disk project to v3.

Recovery is different because it is an explicit rollback operation and already creates a pre-recovery backup.

Restoring a v3 snapshot over a v4 project is allowed only through the recovery flow and should display a downgrade warning before execution.

Restoring a v4 snapshot over a v3 project is allowed after snapshot validation; the pre-recovery backup protects the v3 file.

Recovery snapshot loading uses the same schema/contract invariants as normal project loading.

# 8. Copy/Paste, lock, batch and AI behavior

| Action | v3 legacy / dormant | v4 advanced-v1 | Lock rule |
| --- | --- | --- | --- |
| Copy Scene Animations | Copy complete assignments including dormant advanced tracks; do NOT promote. | Copy complete active tracks and interpolation fields. | Any conflicting locked target aborts whole paste. |
| Source assignment locked | Existing behavior preserved; copied assignment remains locked. | Same. | Lock flag copies with assignment. |
| Manual keyframe edit | Foundational edit stays v3; advanced edit may promote. | Advanced edit stays v4. | Locked assignment rejects edit. |
| Random preset assignment | Must not promote; only preset assignment semantics. | May update unlocked preset fields while preserving tracks per command contract. | Locked targets preserved. |
| Gemini/AI assignment | Must not promote by merely returning preset assignments. | Same project remains v4 if already advanced. | Locked targets preserved; AI cannot unlock. |
| Remove assignment | No contract change. | Removing last advanced assignment does not demote project. | Locked assignment cannot be removed/overwritten. |

## 8.1 Cross-project copy

Current application copy/paste is same-project Scene-to-Scene; STEP 03 does not invent cross-project clipboard semantics.

If cross-project animation paste is added later, pasting an advanced assignment into v3 must use the same explicit activation transaction as a manual advanced edit.

No clipboard payload may bypass schema/contract checks.

# 9. Undo/Redo and dirty-state contract

First advanced activation + edit is exactly one HistoryEntry.

Undo before that edit returns the exact pre-edit ProjectState, including schema v3 and absence of advanced-v1 marker.

Redo restores schema v4, marker, and the edited track exactly.

If promotion was already saved, undoing to v3 makes the session dirty relative to the saved v4 baseline; normal Save to the same file is blocked by the downgrade guard.

Removing advanced tracks after promotion does not change schema/marker, so ordinary Undo/Redo cannot cause repeated schema flapping.

Failed locked-target, invalid-track, or missing-activation-acknowledgement operations create no history entry and do not dirty the project.

# 10. Validation severity matrix

| Condition | Open | Preview | Render preflight | Code / severity |
| --- | --- | --- | --- | --- |
| v3, no marker, foundational only | PASS | PASS | PASS | — |
| v3, no marker, dormant advanced tracks | PASS | Ignore advanced | Ignore advanced | ADVANCED_TRACK_DORMANT / WARNING |
| v3 + advanced-v1 marker | FAIL | N/A | N/A | ADVANCED_CONTRACT_SCHEMA_MISMATCH / ERROR |
| v4 + missing/unknown marker | FAIL | N/A | N/A | ADVANCED_CONTRACT_INVALID / ERROR |
| v4 + valid marker + required backend available | PASS | PASS | PASS | — |
| v4 + required backend capability missing | PASS | Heavy truth-preview unavailable | FAIL | ADVANCED_BACKEND_UNAVAILABLE / ERROR |
| velocity/overshoot on hold/linear | PASS | Ignore mismatched modifier | Render with base interpolation | ADVANCED_PARAMETER_MISMATCH / WARNING |
| finite value exceeds property display limit | PASS | Clamp evaluator | Clamp evaluator | ADVANCED_VALUE_CLAMPED / WARNING |
| unsafe crop sum | PASS | Normalize proportionally | Normalize proportionally | ADVANCED_CROP_NORMALIZED / WARNING |
| NaN/Inf/corrupt keyframe | FAIL | N/A | N/A | PROJECT_DATA_INVALID / ERROR |
| future schema ≥5 | FAIL | N/A | N/A | FUTURE_SCHEMA / ERROR |

## 10.1 Warning philosophy

Warnings may preserve data and continue only when output semantics are explicit and deterministic.

Errors are mandatory when continuing could silently change the meaning of an advanced-v1 project.

A v3 dormant track warning must never be phrased as if the feature is active.

# 11. Compatibility guarantees

| Guarantee | Locked expectation |
| --- | --- |
| v0.2.0 project opened in v0.2.1 | No disk writes, no activation, no schema change. |
| v0.2.0 project saved in v0.2.1 without advanced edit | Remains schema v3, marker absent, existing semantic data preserved. |
| Advanced edit first committed in v0.2.1 | Project becomes schema v4 + advanced-v1 atomically. |
| Advanced-v1 file opened in v0.2.0 | Rejected by v0.2.0 future-schema guard. |
| Foundational keyframes | Behavior and numerical parity remain unchanged. |
| 21 preset animations | No schema promotion required; existing behavior remains. |
| Byte identity after explicit Save | Not guaranteed because serializer canonicalizes JSON formatting/order. |
| Semantic identity after legacy Save | Required: no advanced activation and equivalent project state. |
| Open-only identity | Required: zero project-file mutation. |

## 11.1 v0.2.1 versioning note

The schema increase is capability-triggered, not unconditional: projects remain v3 until advanced semantics are actually used.

This is intentionally stricter than a metadata-only flag because backward silent degradation is considered a release-blocking risk.

# 12. Required implementation test matrix

v1→v3 and v2→v3 migration tests remain unchanged and green.

v3 load stays v3; ordinary save stays v3; opening never writes.

v3 dormant advanced tracks round-trip unchanged and remain inactive.

First advanced edit promotes to v4 + advanced-v1 exactly once.

v3+marker and v4-without-valid-marker are rejected.

v0.2.0 release behavior rejects a v4 fixture as future schema.

First v3→v4 overwrite creates .pre-schema-v4.bak; repeated saves never clobber it.

Save from in-memory v3 over an existing v4 destination is blocked.

Save As from a valid v3 in-memory state to a new path is allowed.

Recovery v3↔v4 restore paths preserve pre-recovery backup and remain atomic.

Promotion + edit Undo/Redo restores exact schema/metadata/track state.

Dormant-project activation acknowledgement is required when unrelated dormant tracks would activate.

Copy Scene Animations preserves tracks/velocity/overshoot/lock and never promotes a v3 project.

Locked targets reject advanced edit/copy/batch changes with no history entry.

Validation codes/severities match the STEP 03 matrix.

# 13. Implementation boundaries by module

| Module / layer | Planned responsibility | Forbidden shortcut |
| --- | --- | --- |
| domain/project models | Continue immutable schema_version + metadata + AnimationAssignment model. | No mutable UI-only activation state. |
| persistence/serializer | Read max schema 4; preserve v3; validate contract; write project schema; guard downgrade. | Do not force every save to schema 4. |
| persistence/migrations | Keep automatic v1→v2→v3 only. | No automatic v3→v4 migration. |
| persistence/recovery | Preserve schema/marker; validate snapshot; explicit recovery downgrade warning. | No restore before validation. |
| application commands | Atomic advanced edit/promotion; lock checks; dormant activation acknowledgement. | No standalone metadata-only promotion path. |
| ProjectHistory / Session | One entry for promotion+edit; dirty state remains model-derived. | Do not clear history merely to hide downgrade edge cases. |
| validation/preflight | Distinguish dormant warning, contract mismatch, backend unavailable and parameter mismatch. | No generic fallback warning for advanced-v1 backend failure. |
| copy/paste / AI / random | Preserve project-level contract rules and locked-target behavior. | No implicit promotion. |

# 14. STEP 03 gate checklist

| Gate | Result |
| --- | --- |
| Backward silent-degradation risk eliminated | PASS — advanced files become schema v4. |
| Open/save activation behavior frozen | PASS. |
| Promotion transaction frozen | PASS. |
| Migration policy frozen | PASS — no automatic v3→v4. |
| Backup/recovery policy frozen | PASS. |
| Undo/Redo + downgrade edge case frozen | PASS. |
| Copy/Paste + lock propagation frozen | PASS. |
| Validation warning/error matrix frozen | PASS. |
| Production coding authorized | NO — BLOCKED. |

Next exact action — STEP 04 UI / Editing Interaction Contract. STEP 04 must define how advanced tracks are exposed in the existing frozen UI, how the one-time activation warning is presented, keyframe editor controls, property grouping, truth-preview status, locked-state behavior, validation messages, and how all additions avoid redesigning the established interface.