STEP 06

# Implementation Module & Change Map

V2 AI Video Composer · v0.2.1 Advanced Animation

PLANNING ONLY — exact code ownership before SOL implementation

STEP 06 outcome Freeze exactly where v0.2.1 changes belong. The implementation must extend the existing V2 architecture, preserve the v0.2.0 legacy render path, reuse the copied UI/UI-001–UI-042, and isolate advanced-v1 behavior behind schema/contract gates. No production code is written in this STEP.

# 1. Architectural principles locked before coding

v0.2.0 tag and legacy repo behavior remain immutable; work is only on the V2 v0.2.1 line.

Schema v3 is the legacy-compatible mode; schema v4 + metadata marker advanced-v1 activates advanced semantics.

The current foundational keyframe evaluator/compiler remains the regression baseline.

Legacy schema-v3 FFmpeg filter graph must remain byte/semantic equivalent wherever no advanced-v1 behavior is active.

Advanced-v1 uses a separate gated path where stage ordering and backend proof requirements differ.

The copied UI is reused; no new visual design/reference generation is required.

FFmpeg remains the final/reference renderer; Qt remains the interactive preview layer.

New heavy-effect capability failures must fail closed for advanced-v1, never silently fall back to linear/basic output.

# 2. Current canonical call chain

| Stage | Current module | Current responsibility |
| --- | --- | --- |
| Project | domain/project/models.py | Immutable ProjectState / AnimationAssignment / keyframe tracks. |
| Persistence | persistence/serializer.py | Schema v3 load/save, v1/v2 migrations, atomic file replace. |
| Edit/history | application commands + ProjectSession | Immutable commands, undo/redo snapshots, dirty baseline. |
| Plan | rendering/render_plan.py | ProjectState -> SceneRenderPlan/RenderPlan. |
| Preflight | rendering/preflight.py | Render structural checks and fail-soft keyframe warnings. |
| Compile | animation/compiler/ffmpeg.py | Preset + foundational scalar expressions. |
| Graph | rendering/ffmpeg_builder.py | Asset scale/rotation/alpha/overlay + Scene concat. |
| Execute | rendering/executor.py | Atomic temporary render output, progress, cancellation, graph staging. |
| Preview | motion_preview.py + native_motion_playback.py | Qt preview using existing scalar evaluator. |
| UI | dialogs/asset_motion.py + native_motion_window.py | Copied Asset Animation workflow. |

# 3. New modules to add

| New file | Primary responsibility | Must NOT own |
| --- | --- | --- |
| src/aavc/animation/contract.py | Schema/marker constants, advanced-track detection, dormant-track scan, contract-state validation helpers. | Persistence I/O or Qt UI. |
| src/aavc/application/commands/animation_keyframes.py | Track-level manual edit/remove commands, first advanced promotion transaction, typed activation-required error. | FFmpeg compilation. |
| src/aavc/rendering/advanced_capabilities.py | Feature/micro-render FFmpeg probes, immutable advanced capability result, executable fingerprint/cache. | UI decisions or project mutation. |
| src/aavc/rendering/advanced_filters.py | Advanced-v1 per-asset filter stages: crop/mask alpha, opacity, blur, shadow, glow, ordered graph fragments. | Legacy schema-v3 graph changes. |
| src/aavc/rendering/render_workspace.py | Temporary render workspace and sendcmd sidecar lifecycle; Windows-safe paths; cleanup. | Final output replacement. |
| src/aavc/presentation/advanced_motion_preview.py | Qt advanced preview helpers + heavy Approx/Exact preview controller utilities using existing JobManager. | A second application window/layout. |

Why only six new modules The goal is isolation without an engine rewrite. Existing keyframe math, FFmpeg preset compiler, builder, session/history, preview canvas and Asset Animation UI are extended in place. New modules are used only where responsibilities would otherwise become ambiguous or unsafe.

# 4. Existing modules that remain primary owners

animation/keyframes.py remains the canonical scalar evaluator and property-limit owner.

animation/compiler/ffmpeg.py remains the foundational/preset expression compiler.

rendering/ffmpeg_builder.py remains the public canonical FFmpeg command builder.

rendering/executor.py remains the final output atomicity owner.

presentation/native_motion_playback.py remains the canonical preview canvas/playback owner.

presentation/dialogs/asset_motion.py remains the canonical Asset Animation UI entry point.

application/services/validation.py and presentation/dialogs/validation_center.py remain project validation owners.

# 5. Data contract and persistence change map

| Existing file | Exact change | Regression constraint |
| --- | --- | --- |
| animation/contract.py [NEW] | Define LEGACY_SCHEMA=3, ADVANCED_SCHEMA=4, marker key/value, foundational/advanced property detection, track_requires_advanced(), dormant track scan, schema-marker invariant check. | No automatic promotion. |
| persistence/serializer.py | Separate default/automatic migration target v3 from maximum readable schema v4. dumps_project writes validated project.schema_version instead of forcing max. Load v4 directly; v1/v2 migrate only to v3. | Existing v1/v2->v3 tests remain green. |
| persistence/migrations/__init__.py | Keep only v1->v2 and v2->v3 automatic migrations. Add explicit comments/tests that v3->v4 is semantic activation, not migration. | No _v3_to_v4 automatic migration. |
| persistence/serializer.py backup helpers | Generalize schema-upgrade backup path so v1/v2->v3 behavior remains and v3->v4 creates .pre-schema-v4.bak once. | Never clobber first backup. |
| persistence/recovery.py | Autosave preserves exact schema/marker without creating promotion-backup clutter. Restore validates v3/v4 contract before replacement; explicit recovery may cross versions. | Existing pre-recovery atomic safety retained. |
| application/services/project_session.py | Session stays immutable/history-based; save path surfaces schema-downgrade rejection from repository/serializer. | No hidden auto-promotion on open/save. |
| application/services/vertical_slice.py | New projects continue using schema v3 default constant. | Creating/saving a basic new project remains v0.2.0-compatible. |

## 5.1 Save policy API map

Keep normal ProjectRepository.save(project, path) public shape if possible.

Internally add explicit serializer save policy parameters/helpers for normal save vs autosave/recovery.

Normal Save: block disk-v4 <- in-memory-v3 overwrite; allow Save As to a new v3 path.

Autosave: no .pre-schema-v4.bak beside .autosave.

Recovery restore: validated explicit rollback may cross v3/v4 because pre-recovery backup already protects the current file.

# 6. Manual edit / activation command map

| Command / helper | Location | Behavior |
| --- | --- | --- |
| AdvancedAnimationActivationRequired [NEW] | application/commands/animation_keyframes.py | Typed ValueError-compatible signal carrying dormant-track counts/targets; failed first attempt creates no history entry. |
| SetAnimationKeyframeTrack [NEW] | application/commands/animation_keyframes.py | Validate target + track. Foundational-only edit stays v3. Advanced edit on v3 builds schema4+marker+track in one returned ProjectState. |
| RemoveAnimationKeyframeTrack [NEW] | application/commands/animation_keyframes.py | Remove one property track. Removing dormant advanced data from v3 does not promote; v4 never auto-demotes. |
| Replace/partial preset update | application/commands/project_commands.py or animation_assignment.py | Preserve existing keyframe_tracks while changing enter/exit/intensity/lock fields. |
| CopySceneAnimations | application/commands/scene_editing.py | Keep same-project copy behavior. v3 copies dormant data but never promotes; locked target conflict remains atomic. |
| SetAnimationAssignmentsBatch | application/commands/animation_assignment.py | AI/Auto remains preset-only and never promotes; locked target protection retained. |

History contract First advanced activation + edit is exactly one successful ProjectHistory entry. The initial activation-required exception is not an edit. Undo returns the exact schema-v3/no-marker state; Redo restores schema-v4/advanced-v1 plus track.

## 6.1 Preset editor bug to fix before advanced UI ships

Current build_asset_motion_assignment() constructs a fresh AnimationAssignment and therefore drops existing keyframe_tracks.

v0.2.1 must change preset edits to replace only preset fields on an existing assignment.

A user changing Rise -> Pan must never delete foundational or advanced tracks.

This preservation fix is mandatory even if advanced UI controls are delivered later in the implementation waves.

# 7. Canonical keyframe math change map

| File / function | Planned change |
| --- | --- |
| animation/keyframes.py :: ACTIVE_KEYFRAME_PROPERTIES | Split foundational set from advanced property set; use contract-aware support checks. |
| KEYFRAME_PROPERTY_LIMITS | Add opacity, crop 4 sides, blur, shadow, glow, mask_progress limits from STEP 01. |
| keyframe_track_support_reason() | Accept contract/advanced-enabled context. v3 advanced => dormant reason. v4 unsupported backend is handled by preflight, not fail-soft evaluator. |
| evaluate_keyframe_track() | Add Bezier/velocity/overshoot formulas exactly from STEP 01 while preserving hold/linear foundational results. |
| evaluate_assignment_keyframe() | Accept advanced-enabled/contract context; legacy callers default to foundational semantics. |
| New crop normalization helper | Normalize L+R and T+B proportionally to <=0.90 and expose effective values + warning flag. |
| animation/compiler/ffmpeg.py scalar compiler | Extend expression compiler for Bezier/easing/overshoot where expression-capable properties use final FFmpeg expressions. |

## 7.1 Backward-compatibility requirement

All existing Wave E numeric tests for position/scale/rotation hold/linear must pass unchanged.

Default function arguments must preserve current schema-v3 behavior where feasible.

A schema-v3 project containing opacity/bezier remains inactive/dormant and must not alter the FFmpeg graph.

Advanced-v1 does not reinterpret preset intensity; preset and keyframe contributions remain additive according to the existing pattern.

# 8. RenderPlan, preflight and capability propagation

| File | Change |
| --- | --- |
| rendering/render_plan.py | Add project_schema_version and animation_keyframe_contract (or an immutable resolved contract field) to RenderPlan so compiler/preflight do not re-read generic metadata. |
| build_render_plan() | Resolve/validate contract once from ProjectState and copy it into the plan. All Scene assignments remain unchanged. |
| rendering/advanced_capabilities.py [NEW] | Probe dynamic spatial alpha, named gblur, sendcmd runtime sigma, alphaextract/alphamerge + premultiply/unpremultiply, overlay expression support. |
| rendering/ffmpeg_tool_capabilities.py | Own/call advanced micro-probe service and cache by resolved FFmpeg executable fingerprint; refresh invalidates cache. |
| rendering/preflight.py | Replace generic KEYFRAME_TRACK_FALLBACK behavior with contract-aware codes: dormant warning for v3, hard backend errors for active v4, parameter/clamp/crop warnings. |
| application/services/validation.py | Mirror project-facing warnings/errors so Validation Center matches final render preflight semantics. |

## 8.1 Capability fingerprint

Fingerprint must include resolved executable path plus enough binary/version identity to invalidate cache when FFmpeg changes.

Version text alone is not sufficient for advanced readiness.

Capability probe is feature/micro-render based; advanced-v1 requests only require the capabilities used by the active properties.

Opacity/crop/mask must not fail simply because gblur is unavailable.

Blur/shadow/glow require the corresponding heavy pipeline capabilities before final render.

# 9. FFmpeg graph ownership and legacy isolation

Critical implementation split Do not rewrite the current schema-v3 _scaled_asset_clause/_overlay_clause path. v3 must continue through the current builder. When RenderPlan is advanced-v1, ffmpeg_builder delegates each asset to advanced_filters.py, then returns to the same Scene overlay/concat/output pipeline.

| Stage | Advanced-v1 owner | Required order |
| --- | --- | --- |
| 1 Decode / RGBA / setpts | advanced_filters.py | Normalize source. |
| 2 Crop visibility | advanced_filters.py | Stable-canvas alpha clip; no dynamic geometry crop. |
| 3 Blur | advanced_filters.py + sendcmd sidecar | gblur after premultiply where required. |
| 4 Scale | existing compiler + advanced wrapper | Preset + keyframe scale. |
| 5 Rotation | existing compiler + advanced wrapper | Preset + keyframe rotation. |
| 6 Mask progress | advanced_filters.py | Hard-edge left-to-right reveal. |
| 7 Shadow + glow | advanced_filters.py | Alpha branch, blur/colorize/offset, composite behind source. |
| 8 Opacity | advanced_filters.py | Group opacity after effects. |
| 9 Position / overlay | existing compile_motion_overlay_position | Preset + keyframe X/Y on stable canvas. |

## 9.1 Files changed in the render compiler

animation/compiler/ffmpeg.py: keep preset/foundational expressions; expose contract-aware scalar expressions.

rendering/advanced_filters.py: owns only active advanced-v1 filter fragments and branch composition.

rendering/ffmpeg_builder.py: chooses legacy vs advanced asset clause; public build_ffmpeg_command remains canonical.

rendering/selection.py: pass render workspace/advanced builder context through before applying final trim.

rendering/__init__.py: export only stable public APIs; internal advanced helper modules need not become broad public surface.

# 10. Heavy-effect command workspace

| Component | Plan |
| --- | --- |
| rendering/render_workspace.py [NEW] | Create one hidden per-render working directory adjacent to output using UUID; support non-ASCII Windows paths. |
| Blur schedule | Sample canonical evaluator at output frame timestamps, map normalized blur to STEP 01 sigma, round to 0.01 px, dedupe adjacent equal values. |
| sendcmd file | One unique named gblur target per asset/property path; write command file inside workspace. |
| Lifetime | Workspace exists from command build through FFmpeg completion/cancel/error; always removed in service finally block. |
| executor.py | Keep ownership of final temporary MP4 and filter_complex staging. Do not move final-output atomicity into workspace. |
| export_service.py | Own RenderWorkspace context around advanced plan/preflight/build/execute. |
| selection_export_service.py | Use the same workspace path; selection trim remains after canonical composition. |

## 10.1 API compatibility strategy

build_ffmpeg_command(plan, ffmpeg=...) remains callable exactly as today for schema-v3/legacy plans.

Add an optional workspace argument only for advanced-v1 graphs that need sidecar files.

Legacy unit tests that inspect inline -filter_complex continue to work.

Advanced tests pass tmp_path/workspace explicitly; production export services always supply a managed workspace when needed.

# 11. Preview and truth-preview change map

| File | Planned change | No-redesign rule |
| --- | --- | --- |
| presentation/motion_preview.py | Pass advanced-enabled context into canonical evaluator; add keyframe opacity contribution; preserve foundational results. | No visual layout ownership. |
| presentation/advanced_motion_preview.py [NEW] | Evaluate effective crop/mask/blur/shadow/glow state; Qt helpers for stable-canvas clip and heavy approximations. | No new main panel. |
| presentation/native_motion_playback.py | Pass project contract into frame rendering; apply lightweight advanced state on existing canvas. | Keep current scene list, transport and canvas. |
| JobManager / BackgroundCall | Reuse existing background infrastructure for exact heavy truth-preview work and cancellation. | No second thread framework. |
| Truth-preview controller | Debounce ~250 ms, revision/generation id, discard stale results, bounded cache keyed by source+scene revision+resolution+FFmpeg capability fingerprint. | Status can use existing dialog/status label style. |
| presentation/dialogs/asset_motion.py | Minimal extension of copied dialog to edit keyframe data and request local preview; do not replace copied visual grammar. | UI-001–UI-042 stay source of truth. |

## 11.1 Preview authority

Position/scale/rotation/opacity/crop/mask: Qt live preview is expected to meet STEP 01 parity tolerances.

Blur/shadow/glow while interacting: Qt approximation is explicitly non-authoritative.

Exact heavy truth preview uses FFmpeg compiler/backend and never runs on the GUI thread.

A failed truth-preview job does not corrupt project state; final render preflight remains authoritative.

# 12. Copied UI integration map

Source of truth UI-001 through UI-042 and the copied Qt implementation remain visually authoritative. STEP 06 adds behavior and controls only where needed. No UI-043–UI-052 generation and no main-window redesign.

| Existing UI file | Change |
| --- | --- |
| presentation/dialogs/asset_motion.py | Preserve existing asset/effect/intensity/Auto Motion lock flow. Extend using the same widget/style grammar for track selection, keyframe values, interpolation/easing and advanced fields. |
| presentation/windows/native_motion_window.py | Pass current ProjectState/contract/job services into the editor; execute track commands; handle activation-required confirmation using existing message/dialog style. |
| presentation/dialogs/validation_center.py | Map new advanced issue codes to existing Project/Render categories and existing Buka Scene flow. |
| presentation/windows/main_window.py / guarded_main_window.py | No redesign. Existing save/open error handling should surface schema downgrade/contract errors; only minimal message refinement if needed. |
| docs/UI_FREEZE.md + resources/ui_reference/final | No change required other than optional v0.2.1 note that advanced controls inherit the frozen design grammar. |

## 12.1 Manual lock semantics

Existing “Kunci dari Auto Motion” remains automation protection, not a blanket manual-edit lock.

Manual Asset Animation / keyframe edits are explicit user actions and may modify a locked assignment while preserving the lock flag.

Auto Motion, Gemini Auto and Copy Scene Animations must continue respecting locked targets.

This avoids contradicting the copied UI label and existing behavior.

# 13. Test file change map

| Test file | Purpose |
| --- | --- |
| tests/unit/test_v2_schema_v4_contract.py [NEW] | v3/v4 marker invariants, no auto-promotion, future schema, dumps/loads behavior. |
| tests/unit/test_v2_schema_v4_save_recovery.py [NEW] | v3->v4 first backup, non-clobber, normal downgrade block, autosave/recovery cross-version safety. |
| tests/unit/test_v2_advanced_keyframe_math.py [NEW] | All property limits, Bezier velocity 0/1/4, overshoot 0/.25/.50, endpoints/easing/crop normalization. |
| tests/unit/test_v2_advanced_animation_commands.py [NEW] | First activation transaction, dormant acknowledgement, Undo/Redo, remove/no-demote, locked/AI/copy behavior. |
| tests/unit/test_v2_advanced_capabilities.py [NEW] | Micro-probe success/failure/fingerprint/cache/feature-specific requirement decisions. |
| tests/unit/test_v2_advanced_ffmpeg_graph.py [NEW] | Stage order, alpha clip/mask/opacity, blur schedule, shadow/glow branch labels, no silent fallback. |
| tests/unit/test_v2_advanced_preview.py [NEW] | Qt scalar parity, crop/mask state, heavy Approx/Exact revision/cancel/stale-result behavior. |
| tests/unit/test_v2_asset_motion_keyframes.py [NEW] | Copied UI workflow preserved; preset edit preserves tracks; activation UI actions create correct commands. |
| tests/integration/test_v2_advanced_ffmpeg_render.py [NEW] | Real FFmpeg 720p/1080p/4K proof matrix; transparent edges; heavy combos; Windows path cases where CI supports. |
| tests/integration/test_v2_user_acceptance_render.py | Keep all 21 effects + Selection In/Out green as non-regression gate. |

## 13.1 Existing tests that are mandatory regression gates

test_v2_wave_e_keyframe_motion.py

test_visual_motion_ffmpeg.py

test_v2_schema_v3_migration.py and test_v2_schema_v3_validation.py

test_v2_wave_f_copy_animation.py and test_v2_wave_f_transactions.py

test_step11_persistence_recovery.py and test_render_executor_atomic.py

test_native_motion_preview.py and test_native_asset_motion_editor.py

test_v2_wave_g_background_cancel.py

test_v2_user_acceptance_render.py

# 14. Implementation waves and exact ownership

| Wave | Scope | Primary files | Exit gate |
| --- | --- | --- | --- |
| K0 | Contract + capability scaffolding | animation/contract.py; serializer.py; render_plan.py; advanced_capabilities.py; preflight.py | v3 regression green; v4 contract tests green. |
| K1 | Opacity | keyframes.py; compiler/ffmpeg.py; advanced_filters.py; motion_preview.py | Preview/render parity <=1/255; real FFmpeg. |
| K2 | Crop | keyframes.py; advanced_filters.py; advanced_motion_preview.py | Stable canvas; <=1px edges; joint normalization tests. |
| K3 | Blur | advanced_capabilities.py; render_workspace.py; advanced_filters.py; export services | STOP unless Windows sendcmd/gblur timing proof passes. |
| K4 | Shadow + Glow | advanced_filters.py; advanced_motion_preview.py | STOP if transparent-edge alpha artifacts exceed tolerance. |
| K5 | Mask progress | advanced_filters.py; advanced_motion_preview.py | Hard-edge reveal parity <=1px. |
| K6 | Bezier / velocity / overshoot | keyframes.py; compiler/ffmpeg.py; heavy schedule sampler | Canonical evaluator parity + endpoint exactness. |
| K7 | Copied UI + transactions | animation_keyframes.py; asset_motion.py; native_motion_window.py; validation_center.py | Preset flow unchanged; advanced edit/Undo/Redo/activation safe. |
| K8 | Windows acceptance / RC | integration tests; build/release workflows; docs | 21-effect regression + advanced matrix + portable acceptance. |

## 14.1 Wave ordering rule

Do not implement K7 UI first. The UI must only expose a property after its evaluator/render backend wave is green.

K3 and K4 contain explicit STOP gates from STEP 02.

K6 changes shared interpolation math and therefore runs after property render paths are already proven.

K8 may not start while any foundational/preset regression is unresolved.

# 15. Files explicitly protected from unnecessary change

| Area | Protected files / behavior | Rule |
| --- | --- | --- |
| Stable visual shell | Main window layout, toolbar, Scene list, preview placement | No redesign. |
| Preset registry | animation/registry.py | Do not rename/remove the 21 production effects. |
| Final output atomicity | rendering/executor.py | Only minimal sidecar-aware cleanup changes if proven necessary. |
| Project scene model | Scene / AssetBinding structure | No multitrack-NLE expansion. |
| AI provider | Gemini animation service / credentials | No provider redesign in v0.2.1. |
| Subtitles/audio | Subtitle compiler/editor and narration paths | Only regression-test; advanced animation must not disturb them. |
| Stable release | tag v0.2.0 and old release assets | Never move/republish. |

# 16. Interface signatures to preserve or extend carefully

build_ffmpeg_command(plan, ffmpeg='ffmpeg') must remain valid for legacy callers; advanced workspace is optional/keyword-only.

build_render_plan(project, output_path, subtitle_ass=None) should remain source-compatible.

ProjectRepository.save/load public usage should remain unchanged for normal callers.

ProjectSession.execute()/undo()/redo() semantics remain unchanged.

render_project() and render_project_selection() public options remain unchanged.

Existing preview helpers should keep default legacy behavior so current tests/callers do not need unnecessary rewrites.

show_asset_motion_dialog() may gain context arguments, but native_motion_window remains its canonical caller and compatibility tests must be updated deliberately.

No dependency explosion v0.2.1 should not introduce Pillow/OpenCV or another heavy imaging runtime merely to implement these effects. Qt + FFmpeg + existing Python infrastructure remain the intended runtime stack unless a later STOP gate proves that impossible.

# 17. Source-of-truth / handoff requirements before coding

| Requirement | Status after STEP 06 |
| --- | --- |
| STEP 00–03 technical contracts | Complete. |
| STEP 04 behavior contract | Complete, subordinate to copied UI. |
| STEP 05 image requirement | Superseded. |
| STEP 05C UI correction | Complete. |
| STEP 06 module/change map | Complete when this document is accepted. |
| Binary planning DOCXs in repo | Still pending mandatory synchronization. |
| One clean handoff/status file | Must be refreshed after remaining planning. |
| Implementation authorization | Still BLOCKED. |

# 18. STEP 06 gate checklist

| Gate | Result |
| --- | --- |
| Exact data/persistence owners identified | PASS |
| Activation/history owners identified | PASS |
| Canonical evaluator/compiler owners identified | PASS |
| Advanced FFmpeg isolation plan identified | PASS |
| Capability/workspace ownership identified | PASS |
| Preview/truth-preview ownership identified | PASS |
| Copied UI integration files identified | PASS |
| New + regression test ownership identified | PASS |
| Implementation wave order K0–K8 mapped | PASS |
| Production coding authorized | NO — BLOCKED |

Next exact action — STEP 07 Verification, Regression & Release Gate Plan. STEP 07 will turn the module map into a complete proof matrix: unit/integration/real-FFmpeg/Windows tests, performance budgets, parity tolerances, cancellation/recovery cases, regression gates for all 21 effects and Selection In/Out, and explicit PASS/STOP criteria before v0.2.1 RC.