STEP 07

# Verification, Regression & Release Gate Plan

V2 AI Video Composer · v0.2.1 Advanced Animation

PLANNING ONLY — proof requirements before K0–K8 and v0.2.1 RC

Release philosophy No advanced feature is considered complete because it compiles or looks correct in one preview. Every wave must prove data safety, preview/render parity, real FFmpeg behavior, cancellation/atomicity, Windows portability, and non-regression of the complete v0.2.0 feature baseline.

# 1. Goals

Turn STEP 01–06 contracts into measurable PASS/FAIL evidence.

Prevent silent regression of schema v3, the 21 existing effects, Selection In/Out, subtitles, audio, packaging and copied UI.

Require real FFmpeg proof for final-render behavior; string-only filter-graph tests are insufficient for advanced properties.

Require Windows-first validation because the product target is Windows 11 x64 portable.

Define performance budgets as relative same-machine ratios rather than fragile absolute CI times.

Define explicit STOP criteria for K3 Blur, K4 Shadow/Glow, K6 interpolation changes and v0.2.1 RC.

Make release evidence reproducible from the exact release commit.

# 2. Existing verification foundation reused

| Existing system | What it already proves | v0.2.1 treatment |
| --- | --- | --- |
| ci.yml | Windows compile, secrets, dependency check, Ruff, mypy, cheap tests, 8 STEP09 Qt captures. | Keep; add new unit tests to normal suite. |
| v2-user-acceptance.yml | Real FFmpeg, full non-visual suite, 21 effects, Selection In/Out, portable build, packaged EXE UI launch. | Extend for advanced acceptance. |
| package.ps1 + verify_portable.ps1 | PyInstaller onedir and portable foundation smoke. | Reuse; update required release docs/version. |
| test_v2_user_acceptance_render.py | All 21 native effects + real selection render. | Immutable regression gate. |
| rendering/benchmark.py | Command-build scalability for 10/100/500 scenes. | Retain; add advanced render benchmark harness. |
| executor atomic tests | Final output is promoted only after successful render. | Mandatory regression + advanced cancel/error tests. |

# 3. Verification tiers

| Tier | Name | Execution | Purpose | Release blocking |
| --- | --- | --- | --- | --- |
| T0 | Static & dependency | Every PR / CI | Secrets, pip check, compileall, Ruff, strict mypy. | YES |
| T1 | Deterministic unit | Every PR / CI | Schema, math, commands, serialization, graph construction, preview helpers. | YES |
| T2 | Real FFmpeg micro-proof | Windows acceptance | Actual filters, capability probes, transparent alpha, sendcmd timing. | YES |
| T3 | Integration acceptance | Windows acceptance | Full ProjectState → preflight → FFmpeg → verified MP4 flows. | YES |
| T4 | Portable / packaged | RC/final workflow | PyInstaller EXE launch, portable docs, no secret/runtime leakage. | YES |
| T5 | Performance & parity | Windows same-job benchmark | Relative render cost, preview responsiveness, preview/render tolerances. | YES for agreed budgets |
| T6 | Release reproducibility | RC/final workflow | Exact commit, version, hashes, source ZIP, evidence manifest. | YES |

## 3.1 Test result vocabulary

PASS: all assertions/gates for the scope are satisfied with retained evidence.

FAIL: deterministic requirement violated; wave/release cannot advance.

STOP: architecture feasibility gate failed; do not patch around it silently. Return to planning/architecture decision.

NOT TESTED: allowed only for a clearly documented non-release-blocking environment-specific item. Mandatory v0.2.1 criteria may not remain NOT TESTED at RC.

# 4. Schema / persistence / history proof matrix

| Case | Expected proof | Severity if failing |
| --- | --- | --- |
| v1 open | Deterministic migrate to v3; no advanced marker. | BLOCK |
| v2 open | Deterministic migrate to v3; keyframe_tracks default preserved. | BLOCK |
| v3 open | Remain v3; zero disk write; dormant advanced data preserved. | BLOCK |
| v3 ordinary save | Remain v3 and marker-free unless advanced edit committed. | BLOCK |
| First advanced edit | One transaction: schema4 + marker + requested edit. | BLOCK |
| Activation required | Unrelated dormant tracks require explicit acknowledgement; no mutation before acceptance. | BLOCK |
| Undo first activation | Exact v3/no-marker pre-edit ProjectState. | BLOCK |
| Redo first activation | Exact v4/advanced-v1 post-edit state. | BLOCK |
| Remove final advanced track | Project remains v4; no auto-demotion. | BLOCK |
| Save v4 over v3 file | Create .pre-schema-v4.bak once; never clobber. | BLOCK |
| Normal save v3 over existing v4 | SCHEMA_DOWNGRADE_BLOCKED; file unchanged. | BLOCK |
| Autosave | Exact schema/marker snapshot; no promotion-backup clutter. | BLOCK |
| Recovery v3↔v4 | Snapshot validated first; pre-recovery backup; atomic replacement. | BLOCK |
| Future schema >=5 | Reject before live session mutation. | BLOCK |
| Schema/marker mismatch | Reject as contract error. | BLOCK |

## 4.1 Byte vs semantic expectations

Open-only: project bytes must remain untouched.

Explicit legacy save: byte identity is not required because JSON formatting is canonicalized, but semantic equality is mandatory.

Promotion backup: exact original pre-promotion bytes must be preserved.

Failed save/recovery: target project and existing backup bytes remain untouched.

# 5. Canonical keyframe math verification

| Property / behavior | Required points | Tolerance / rule |
| --- | --- | --- |
| position_x / position_y | start, 25%, 50%, 75%, end; clamp extremes | Foundational math <=1e-9; preview/render position <=1 px at 1080p, <=2 px at 4K. |
| scale | neutral, min, max, interpolation midpoint | Scalar <=1e-4 advanced; rendered dimensions <=1 px/axis at 1080p. |
| rotation | negative/zero/positive, endpoints | <=0.10 degrees preview/render. |
| opacity | 0%, 25%, 50%, 75%, 100% | <=1/255 alpha. |
| crop 4 edges | individual edges + L+R/T+B overflow | <=1 px edge at 1080p; normalize sums to <=0.90. |
| mask_progress | 0%, 1px-equivalent threshold, 50%, 100% | <=1 px reveal edge. |
| blur | 0, .25, .50, .75, 1.0 normalized | Effective sigma <=0.25 px equivalent. |
| shadow | 0/.5/1 intensity | Offset <=1 px; alpha <=2/255. |
| glow | 0/.5/1 intensity | Alpha <=2/255; sigma mapping contract exact within 0.25 px. |
| Hold | before boundary / exact boundary / after | Switch only at next keyframe. |
| Linear + easing | all four easing modes | Foundational outputs unchanged from v0.2.0. |
| Bezier velocity | 0, 1, 4 for start/end tangents | Shared evaluator is authority. |
| Overshoot | 0, .25, .50 | Zero at endpoints; final property clamp applied. |

## 5.1 Cross-evaluator rule

One canonical scalar evaluator generates expected values for unit tests, preview checks and sampled heavy schedules.

FFmpeg expression/schedule tests compare against canonical evaluator samples at exact frame timestamps.

No property may implement a second mathematically different interpolation engine.

# 6. Real FFmpeg micro-render proof matrix

| Feature | Synthetic asset | Proof required | Gate |
| --- | --- | --- | --- |
| Dynamic opacity | Opaque RGB + transparent RGBA | Animated alpha visible and measured at selected frames. | K1 |
| Crop clip | Checker/grid with known edges | Stable canvas; independent edge animation; no geometry drift. | K2 |
| Mask progress | High-contrast RGBA rectangle | Left→right hard edge at expected pixel. | K5 |
| Blur | RGBA object with transparent edge | sendcmd changes gblur sigma frame-accurately; no dark halo after premultiply path. | K3 STOP |
| Shadow | RGBA object on light background | Correct behind-source branch, offset, alpha, blur. | K4 STOP |
| Glow | RGBA object on dark/light backgrounds | Centered glow branch without destructive source-alpha changes. | K4 STOP |
| Bezier motion | Grid + center marker | Frame positions match evaluator at sampled timestamps. | K6 |
| Combined heavy | RGBA object | blur+shadow+glow+opacity order matches STEP 02. | K4/K8 |
| DOUBLE Scene | Two independent assets | One advanced asset cannot alter the other slot. | K8 |

## 6.1 Capability probe tests

Probe dynamic spatial alpha support.

Probe named gblur availability and targetability.

Probe runtime sigma command via sendcmd using a micro-render whose result changes measurably between frames.

Probe alphaextract/alphamerge and premultiply/unpremultiply branch behavior.

Probe overlay expression support used by stable-canvas positioning.

Cache result by executable fingerprint; replacing FFmpeg invalidates cache.

A failed heavy capability probe blocks only properties requiring it; opacity/crop/mask must remain usable when gblur is unavailable.

# 7. Transparent-edge / alpha correctness matrix

| Input class | Required combinations | Failure examples that block release |
| --- | --- | --- |
| Opaque JPG/RGB | blur, crop, mask, opacity | Unexpected alpha holes, border shifts, wrong background blend. |
| Opaque PNG | same + shadow/glow | Source color contamination. |
| RGBA PNG hard edge | blur, shadow, glow, crop+blur | Black/dark fringe, lost alpha, expanding opaque box. |
| RGBA PNG soft alpha | glow+opacity, shadow+opacity | Premultiplied edge mismatch, halo discontinuity. |
| Transparent canvas with off-center object | rotation+crop, mask+position | Anchor changes or crop recenters object. |

## 7.1 STOP rule

K4 STOP condition If shadow/glow transparent-edge artifacts cannot meet STEP 01 tolerances with Qt + FFmpeg and the planned alpha branch, K4 stops. Do not add a new heavy imaging dependency or change the renderer architecture without returning to planning.

# 8. Preview verification

| Area | Scenario | Required result |
| --- | --- | --- |
| Lightweight preview | 1 asset at 1280x720 | Target >=30 fps during continuous position/scale/rotation/opacity/crop/mask editing. |
| Lightweight preview | 2 assets at 1280x720 | Target >=30 fps; no repeated UI stall >100 ms. |
| Heavy interaction | Blur/shadow/glow drag | Qt Approx state remains responsive; no GUI-thread FFmpeg. |
| Truth preview debounce | Rapid edits | Only newest revision is eligible for exact frame promotion. |
| Stale result | Older job finishes late | Discarded; must never replace current preview. |
| Cancellation | Scene/property changes during exact preview | Cancellation acknowledgement target <500 ms. |
| Backend failure | Truth preview FFmpeg fails | Project state untouched; error visible; final preflight remains authority. |
| Cache | Same source/revision/resolution/capability fingerprint | Reuse exact frame; bounded cache. |
| Cache invalidation | Source/revision/resolution/FFmpeg changes | Old exact result cannot be reused. |

## 8.1 Instrumentation rule

Preview performance is measured with application instrumentation/timestamps, not visual guessing.

Use a warm-up interval before measured frames.

Report median FPS and worst repeated stall; one isolated OS scheduling spike does not by itself fail unless repeated.

Offscreen Qt CI may verify state/cancellation correctness; final responsiveness evidence must include Windows packaged or source Qt runtime.

# 9. Render performance budgets

Relative benchmark method Performance gates compare advanced renders against a v0.2.0-compatible baseline in the same Windows job, same resolution, fps, codec/preset, source assets and Scene duration. Run one warm-up plus three measured runs; use the median elapsed time ratio. This avoids relying on unstable absolute GitHub-hosted runner speed.

| Scenario | Resolution / fps | Budget vs baseline | Release behavior |
| --- | --- | --- | --- |
| Opacity only | 1080p30 | <=2.5x | BLOCK if consistently exceeded. |
| Crop only | 1080p30 | <=2.5x | BLOCK if consistently exceeded. |
| Mask only | 1080p30 | <=2.5x | BLOCK if consistently exceeded. |
| Single Blur | 1080p30 | <=4.0x | BLOCK / revisit K3. |
| Blur + Shadow + Glow | 1080p30 | <=8.0x | BLOCK / revisit K4. |
| Opacity/Crop/Mask smoke | 4K30 | Correctness first; <=2.5x same-machine ratio target. | Correctness BLOCK; performance documented. |
| Heavy combined smoke | 4K30 | <=8.0x target | If exceeded materially, RC blocked pending profiling. |
| 60 fps smoke | 720p60 or 1080p60 | No correctness drift; ratio budget unchanged. | BLOCK on correctness. |

## 9.1 Command-build scalability

Existing 10/100/500 Scene command-build benchmark remains required.

Advanced builder gets equivalent 10/100/500 Scene synthetic plans where practical.

No quadratic explosion in filter graph construction or schedule generation.

Windows command-length handling remains protected by existing filter graph externalization.

# 10. Cancellation / atomicity / cleanup matrix

| Failure point | Expected behavior | Evidence |
| --- | --- | --- |
| Before FFmpeg launch | No final output promotion; workspace cleaned. | Unit. |
| During capability micro-probe | Probe returns unavailable/failure cleanly; no project mutation. | Unit + integration. |
| During truth preview | Job cancels; stale result ignored; UI remains usable. | Unit/Qt. |
| During full render | Cancellation preserves existing final destination. | Integration. |
| During Selection render | Same atomic guarantee as full render. | Integration. |
| FFmpeg nonzero exit | Temporary MP4 and advanced sidecars cleaned; existing destination preserved. | Unit + integration. |
| Output verification fails | Candidate not promoted. | Integration. |
| Windows non-ASCII workspace | Command/sidecar path works or fails before touching destination. | Windows integration. |
| Crash-like leftover workspace simulation | Subsequent run does not reuse stale schedule/candidate files. | Unit/integration. |

## 10.1 Cleanup invariant

Final MP4 atomicity remains owned by rendering/executor.py.

Advanced sendcmd/filter sidecars live only in the render workspace.

Success, failure and cancellation must all remove transient workspace files.

No advanced temporary files may be packaged into the portable artifact.

# 11. Full regression suite — v0.2.0 behavior

| Regression family | Mandatory expectation |
| --- | --- |
| 21 native effects | All real FFmpeg renders PASS with no VISUAL_EFFECT_FALLBACK. |
| Foundational keyframes | Position X/Y, scale, rotation hold/linear/easing outputs unchanged. |
| Legacy advanced-looking data in v3 | Still dormant/ignored; filter graph unchanged from baseline. |
| SINGLE and DOUBLE layouts | Canonical placements remain unchanged. |
| Scene default fades | Scene enter/exit fades retained. |
| Selection In/Out | Real FFmpeg range render PASS and expected duration verified. |
| Subtitles | ASS compile/burn behavior unchanged. |
| Narration | Audio map/trim behavior unchanged. |
| Undo/Redo | Existing command history tests remain green. |
| Copy Scene Animations | Asset-slot mapping and lock semantics remain green. |
| AI / Random | Preset-only assignment remains deterministic/locked-safe; no advanced promotion. |
| Save/Open/Recovery | Existing v3 tests remain green. |
| Portable smoke | Packaged EXE starts without system Python. |
| Copied UI | Existing 8 representative STEP09 captures still generated and non-empty. |

Release STOP Any regression in the 21-effect real-render test, Selection In/Out, v3 persistence, packaged EXE smoke, or foundational keyframe math blocks RC regardless of advanced-feature test results.

# 12. Advanced combination matrix

| Combination | Why required | Resolution set |
| --- | --- | --- |
| opacity + position | Final alpha after transform/position interaction. | 720p/1080p |
| crop + rotation | Stable canvas / anchor behavior. | 1080p/4K |
| crop + blur | Clip/blur stage order and edge behavior. | 1080p/4K |
| mask + shadow | Mask before effect branch. | 1080p |
| glow + opacity | Group opacity after glow composition. | 1080p |
| blur + shadow + glow + opacity | Full heavy order. | 720p/1080p/4K smoke |
| Bezier position + scale | Shared scalar interpolation with two properties. | 1080p |
| Bezier + overshoot + clamp | Pre-clamp overshoot then property clamp. | 1080p |
| advanced asset + legacy second asset | DOUBLE Scene isolation. | 1080p |
| advanced + preset effect | Preset/keyframe additive semantics. | 1080p |

## 12.1 Frame sampling

For each animated combination, capture/probe start, one interior early frame, midpoint, one interior late frame and end.

For hold boundaries and commandable blur, include exact frame immediately before/at/after the transition.

Frame timestamps are derived from fps and normalized Scene time; avoid hand-picked floating timestamps that are not representable frames.

# 13. Windows path / environment matrix

| Case | Required path/environment | Expected result |
| --- | --- | --- |
| ASCII path | C:\AAVC\Project | Baseline PASS. |
| Spaces | C:\AAVC Test Project\... | PASS. |
| Apostrophe | C:\Toni's Project\... | PASS. |
| Unicode | C:\Ünicode Proyek\... | PASS. |
| Deep path | Nested folders approaching practical Windows command/path pressure | Graph externalization/workspace still works. |
| External FFmpeg PATH | ffmpeg/ffprobe from PATH | PASS. |
| App-local tools slot | tools\ffmpeg\ resolved installation | PASS where binaries supplied for test. |
| Missing FFmpeg | No valid executable | Clear preflight/tool error; no render output touched. |
| Changed FFmpeg binary | Fingerprint differs | Advanced capability cache invalidated. |

## 13.1 Windows version target

Primary product target remains Windows 11 x64.

GitHub Actions windows-latest is the reproducible automated gate.

A packaged EXE launch/capture is mandatory for RC; source-only success is insufficient.

# 14. Copied UI regression and advanced UI behavior

| UI proof | Requirement |
| --- | --- |
| Existing 8 STEP09 captures | UI-002, UI-003, UI-010, UI-013, UI-014, UI-027, UI-035, UI-041 still capture successfully. |
| Asset Animation preset flow | Current 21-effect controls remain usable; applying preset never deletes keyframe_tracks. |
| Foundational keyframe edit | Does not activate schema v4. |
| Advanced edit | Activation confirmation only on Apply/commit intent, not on opening editor. |
| Dormant-track activation | Explicit acknowledgement required when unrelated dormant tracks become active. |
| Approx/Exact status | Heavy preview states are truthful; Exact cannot be shown for an unverified/stale frame. |
| Validation Center | Advanced codes appear in existing Project/Render categories; no new screen family. |
| Auto Motion lock | Copied label semantics preserved: automated overwrite blocked, explicit manual edit allowed. |
| Cancel editor | No ProjectState/history mutation. |

## 14.1 Visual evidence policy

No new user-generated design references are required.

Actual screenshots produced by the implemented app are QA evidence only.

The frozen UI-001–UI-042 family remains the visual source of truth.

# 15. CI / workflow plan

| Workflow | Planned v0.2.1 role | Do not change |
| --- | --- | --- |
| ci.yml | Continue PR static/unit gate; advanced unit tests naturally join cheap suite where marker allows. | Do not weaken current checks. |
| v2-user-acceptance.yml | Extend current Windows real-FFmpeg/full-suite acceptance with advanced integration and capability proof. | Keep 21 effects, Selection, build, packaged launch evidence. |
| v2-0.2.1-rc.yml [NEW] | Exact RC source, version 0.2.1rc1, full advanced gate, portable ZIP, source ZIP, hashes, evidence bundle. | Do not repurpose historical v2-wave-j-rc.yml. |
| v2-final-0.2.1.yml [NEW] | Exact final source, version 0.2.1, repeat RC gates, final hashes/manifest/release docs. | Do not modify historical v2-final-0.2.0.yml. |
| codeql.yml | Remain independent security analysis. | Do not weaken permissions. |
| package-windows.yml | Useful manual package smoke; may remain generic. | No release publication responsibility. |

## 15.1 Workflow evidence artifacts

ADVANCED_CAPABILITY_RESULT.txt / JSON: FFmpeg fingerprint and feature probe statuses.

ADVANCED_ACCEPTANCE_RESULT.txt: property/combination gates and regression summary.

PERFORMANCE_RESULT.json: baseline and advanced medians/ratios.

PACKAGED_UI_002.png or equivalent existing representative packaged capture.

SHA256SUMS.txt, BUILD_INFO.txt, release notes, maintenance/backup docs.

Optional selected micro-render frames/videos for failure diagnosis; not required in end-user release ZIP.

# 16. RC release gate — target 0.2.1rc1

| Gate | Required state |
| --- | --- |
| Source identity | Exact commit recorded; dirty tree impossible in CI. |
| Version | Runtime + package metadata exactly 0.2.1rc1. |
| T0 static | All PASS. |
| T1 unit | All PASS. |
| T2 real FFmpeg micro-proof | All required active properties PASS. |
| T3 integration | Advanced matrix + legacy user acceptance PASS. |
| 21 effects | PASS real FFmpeg. |
| Selection In/Out | PASS real FFmpeg. |
| Preview parity | Within STEP 01 tolerances. |
| Performance | Within STEP 02/07 budgets or explicitly STOP/replan. |
| Cancellation/recovery | All atomicity/cleanup cases PASS. |
| Windows paths | Required path matrix PASS. |
| Portable build | PyInstaller onedir PASS. |
| Packaged EXE launch | PASS with real capture. |
| UI regression | Existing representative captures PASS. |
| Secrets/runtime leakage | None in artifact. |
| RC bundle | Portable ZIP + source ZIP + SHA-256 + evidence manifest. |

No waiver policy A blocking gate cannot be converted to a warning merely to produce RC. The only valid options are fix, disable the unproven advanced feature from the RC scope, or return to planning and change the architecture/version scope.

# 17. Final v0.2.1 release gate

| Requirement | Final rule |
| --- | --- |
| RC provenance | Final candidate must descend from a passed RC line or repeat all RC gates from final commit. |
| Version | Runtime + package metadata exactly 0.2.1. |
| Regression | All v0.2.0 legacy gates repeat from final commit. |
| Advanced proof | All shipped advanced properties/interpolation modes repeat from final commit. |
| Windows package | Portable ZIP verified; EXE smoke/capture PASS. |
| Source backup | git archive/source ZIP from exact release commit. |
| Checksums | SHA-256 generated and independently re-read/verified in workflow. |
| Manifest | Build commit, version, channel, FFmpeg external policy, evidence identifiers. |
| Docs | Release notes, USER_GUIDE, MAINTENANCE, BACKUP_AND_RECOVERY updated for schema v4/advanced-v1. |
| Tag | New v0.2.1 tag only; never alter v0.2.0. |
| Historical workflows | v0.2.0 verifier remains immutable verification-only. |

## 17.1 FFmpeg distribution policy

v0.2.1 keeps the existing external FFmpeg/ffprobe policy unless a separate licensing/distribution decision explicitly changes it.

Portable artifact continues to include tools/ffmpeg/README.md slot rather than silently bundling an unknown binary.

Advanced capability evidence must record the actual FFmpeg executable/fingerprint used by the acceptance job.

# 18. K0–K8 per-wave promotion gates

| Wave | Mandatory evidence before next wave | STOP condition |
| --- | --- | --- |
| K0 | Schema v4 unit/save/recovery + capability probe tests + full legacy unit regression. | v3 behavior changes or contract can silently degrade. |
| K1 Opacity | Real FFmpeg RGB/RGBA, preview <=1/255, <=2.5x baseline. | Cannot meet alpha parity. |
| K2 Crop | Stable-canvas edge proof, normalization, rotation combo, <=1px. | Anchor/canvas instability. |
| K3 Blur | Windows sendcmd/gblur frame timing, transparent edges, <=4x baseline. | No frame-accurate runtime sigma proof. |
| K4 Shadow/Glow | Transparent-edge branch proof, heavy combo, <=8x baseline. | Artifacts exceed tolerance without architecture change. |
| K5 Mask | Pixel-edge parity and mask+shadow combo. | Reveal semantics not deterministic. |
| K6 Bezier | Velocity/overshoot math, FFmpeg sample parity, foundational regression exact. | Foundational math/regression breaks. |
| K7 UI/transactions | Preset preservation, activation UX, Undo/Redo, validation, copied UI regression. | UI deletes data or promotes implicitly. |
| K8 Acceptance/RC | Full T0–T6 gate, portable bundle, evidence. | Any release-blocking gate fails. |

## 18.1 Feature-disable fallback rule

If a wave fails a STOP gate, the feature may be omitted from v0.2.1 only if project/UI/preflight no longer expose it as active.

Dormant data must still remain safely preserved.

Do not ship a feature as 'advanced-v1 active' with a hidden fallback to legacy behavior.

# 19. Evidence retention and traceability

| Evidence | Retention / link rule |
| --- | --- |
| Unit/integration logs | GitHub Actions run retained according to workflow policy. |
| Acceptance artifact | Upload named v0.2.1 acceptance evidence; include commit/version inside text/JSON. |
| Performance JSON | Upload with same run; ratios and hardware/runner context recorded. |
| RC portable/source ZIP | Artifact retained; hashes in bundle. |
| Final release assets | Published once from exact final commit/tag; checksums retained in release. |
| UI captures | Actual app screenshots retained as QA evidence, not runtime assets. |
| Planning docs | All DOCX + text handoffs synchronized before coding gate is opened. |

# 20. STEP 07 gate checklist

| Gate | Result |
| --- | --- |
| Verification tiers T0–T6 defined | PASS |
| Schema/persistence/history matrix defined | PASS |
| Property parity tolerances mapped | PASS |
| Real FFmpeg micro-proof matrix defined | PASS |
| Transparent-alpha STOP gate defined | PASS |
| Preview responsiveness/cancellation gates defined | PASS |
| Relative render-performance budgets defined | PASS |
| 21-effect + Selection regression gate retained | PASS |
| Windows path/portable/package gates defined | PASS |
| RC/final workflow strategy defined | PASS |
| K0–K8 promotion/STOP gates defined | PASS |
| Production coding authorized | NO — BLOCKED |

Next exact action — STEP 08 Planning Source-of-Truth Synchronization & Implementation Authorization Gate. STEP 08 will synchronize every authoritative planning DOCX/text handoff into the V2 repository, mark the superseded UI-image STEP clearly, verify the copied UI references and handoff chain, create one implementation-readiness index, and only then decide whether K0 coding may begin.